# Business Requirements Document

| Customer Name | Northwind Outdoor Ltd. |
| --- | --- |
| Project Name | IT Infrastructure Modernisation Project |
| Date | 03-Aug-2016 |
| Project Team | JH |
| Version | 0.1v |

Contents

Business Requirements Document	1

Document Information	3

1.0 Purpose	3

1.1 Document Version Summary	3

2. Executive Summary	4

3. Project Description	5

4. Project Scope	6

4.1 In Scope	6

4.2 Out of Scope	6

5. Business Drivers	7

5.1 BD-001 – Improve Operational Efficiency	7

5.2 BD-002 – Improve Security, Resilience and Business Continuity	7

5.3 BD-003 – Support Future Growth	7

6. Current State Assessment	8

6.1 Current Environment	8

6.2 Current Processes	8

6.3 Current Challenges	9

7. Proposed Process	10

7.1 Delivery Approach	10

7.2	Proposed project lifecycle	11

7.3 Governance	11

8. Functional Requirements	12

9. Non-Functional Requirements	16

10.	Key Stakeholders	18

11.	Assumptions	18

12.	Constraints	19

13.	Risks	19

13.	Success Criteria	19

14. Approval	20

Appendix 1 – Glossary	20

Appendix 2 - Priority Table	20

## Document Information

### 1.0 Purpose

The purpose of this document is to summarize functional and procedural requirements captured by Redstone Consulting Professional Services during the business process mapping phase of the implementation.

This document represents information gathered in meetings held with the customer, which enables the Redstone team to map the business requirements to a best practice enterprise system comprising of Linux and suitable network devices and configuration. Once complete, this document will serve as a blueprint for the Redstone team to configure the system.

A series of questionnaires and discovery sessions, focusing on the key areas of the business, were used as a starting point for this exercise. This document remains consistent in structure to those questionnaires as it categorizes the findings into the same key process areas. This document is inclusive of all business requirements provided by the Customer.

### 1.1 Document Version Summary

| Revision | Date | Author(s) | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 03/08/2026 | JH | Initial version of Requirements Document |

## 2. Executive Summary

This Business Requirements Document (BRD) has been produced by Redstone Consulting following the initial discovery workshops with Northwind Outdoor Ltd. It captures the agreed business objectives, current operational challenges, and the high-level requirements for modernising the company's IT infrastructure.

The purpose of this document is to establish a shared understanding between Northwind Outdoor Ltd. and Redstone Consulting of the business outcomes that the proposed solution must achieve. It provides the foundation for subsequent design, implementation, and project planning activities, ensuring that all future technical work remains aligned with the organisation's strategic objectives.

During the discovery phase, Redstone Consulting engaged with key business stakeholders to understand the organisation's current operating environment, identify existing pain points, and gather information regarding future growth, operational requirements, security expectations, and business continuity needs. The findings indicate that Northwind Outdoor Ltd. requires a secure, scalable, and centrally managed infrastructure capable of supporting business growth while improving operational efficiency, system resilience, and administrative consistency.

This document defines the business requirements only and does not prescribe specific technical solutions or implementation methods. Technical designs, implementation plans, and Statements of Work (SoWs) will be developed in subsequent phases following customer review and approval of this document.

The intended audience for this document includes project sponsors, business stakeholders, department managers, technical decision makers, and Redstone Consulting project personnel responsible for the successful planning, design, delivery, and governance of the project.

## 3. Project Description

Northwind Outdoor Ltd. has engaged Redstone Consulting to assess its existing IT environment and develop a modern, secure, and scalable infrastructure that supports the organisation's current operations and future business growth.

During the discovery phase, Redstone Consulting worked with key business stakeholders to understand the organisation's operational processes, existing IT capabilities, business-critical services, security requirements, and strategic objectives. The findings identified several opportunities to improve the reliability, security, manageability, and resilience of the current environment while establishing a platform capable of supporting future expansion.

The existing environment has evolved over time to meet immediate business needs and, while it continues to support day-to-day operations, presents several operational challenges. These include increasing administrative overhead, inconsistent management practices, limited standardisation, and concerns regarding business continuity, scalability, and the protection of critical business data. As the organisation continues to grow, these challenges are expected to become more significant unless addressed through a structured programme of infrastructure improvement.

The purpose of this project is to define the business requirements necessary to support the implementation of a centrally managed infrastructure that improves operational efficiency, strengthens security, enhances system resilience, and provides a scalable foundation for future business services. The project will follow a phased delivery approach, allowing capabilities to be introduced incrementally while minimising operational risk and disruption to the business.

This Business Requirements Document represents the first stage of the engagement and will form the agreed baseline from which subsequent design activities, Statements of Work, implementation plans, and acceptance criteria will be developed.

## 4. Project Scope

### 4.1 In Scope

The scope of this engagement includes the assessment, design, and phased implementation of an improved IT infrastructure that supports the current and future operational requirements of Northwind Outdoor Ltd.

The project includes, but is not limited to:

- Assessment of the existing IT environment and supporting infrastructure.

- Definition of business and technical requirements.

- Design of a secure, scalable, and centrally managed infrastructure.

- Improvement of user identity and access management.

- Enhancement of business-critical data storage and sharing capabilities.

- Improvements to security, resilience, backup, and business continuity processes.

- Production of technical documentation, operational procedures, and implementation guidance.

- Knowledge transfer and operational handover to designated customer personnel.

### 4.2 Out of Scope

The following activities are outside the scope of this engagement unless formally agreed through change control or a future Statement of Work:

- Replacement of end-user computing devices.

- Changes to third-party business applications.

- Office productivity software deployment or migration.

- Physical office cabling or telecommunications infrastructure.

- Development of bespoke software solutions.

- Support for systems not identified during the discovery phase.

## 5. Business Drivers

### 5.1 BD-001 – Improve Operational Efficiency

The existing environment has developed organically over time and requires increasing levels of manual administration. As the organisation grows, inconsistent management practices and operational inefficiencies increase the time required to administer systems and support users. Northwind Outdoor Ltd. requires a more standardised and centrally managed environment to improve operational efficiency, reduce administrative overhead, and provide a consistent experience for both users and IT personnel.

Expected Benefit:

- Reduced administration effort

- Faster onboarding

- Consistent management

- Improved productivity

### 5.2 BD-002 – Improve Security, Resilience and Business Continuity

Business operations rely upon several critical IT services that support day-to-day activities. Protecting business data, maintaining service availability, and reducing operational risk are essential to the continued success of the organisation. The project seeks to strengthen security controls, improve resilience, and ensure that appropriate measures exist to support business continuity and disaster recovery.

Expected Benefit:

- Reduced business risk

- Improved security

- Better protection of customer and business information

- Increased resilience

### 5.3 BD-003 – Support Future Growth

Northwind Outdoor Ltd. expects continued organisational growth over the coming years. The existing infrastructure was not designed with this level of expansion in mind and may become increasingly difficult to scale and manage. The project aims to establish a flexible and scalable foundation capable of supporting additional users, services, locations, and future business initiatives without requiring significant redesign.

Expected Benefit:

- Scalable infrastructure

- Easier future projects

- Lower long-term cost

- Support business expansion

## 6. Current State Assessment

Provide details of your current process for addressing the primary issue your project attempts to solve. Feel free to include diagrams, flowcharts, or other visuals to illustrate the current process

### 6.1 Current Environment

During the discovery workshops, Redstone Consulting gathered information relating to Northwind Outdoor Ltd.'s current IT environment and supporting infrastructure.

Northwind Outdoor Ltd. currently operates from a single primary office location and employs approximately 50 members of staff across Sales, Finance, Human Resources, Operations, Warehouse, Customer Services, Marketing, and Information Technology departments.

The organisation's users primarily utilise Microsoft Windows desktop and laptop computers to access business applications, departmental file shares, email services, and internet-based resources. Microsoft 365 is used to provide corporate email, calendaring, and office productivity applications.

The existing server infrastructure is hosted on-premises and consists primarily of Microsoft Windows Server systems providing core business services, including Active Directory domain services, user authentication, DNS, DHCP, file sharing, and Group Policy management. Business data is stored centrally and accessed via departmental network shares.

The organisation also relies upon several line-of-business applications, including accounting software used by the Finance department and inventory management systems supporting warehouse operations. These applications are considered business critical and are dependent upon the continued availability of the supporting infrastructure.

Network services are delivered through an existing switched LAN with centrally managed internet connectivity, providing wired access throughout the office environment. Remote access capabilities are available for authorised users to support hybrid working arrangements.

Day-to-day administration of the environment is performed by a small internal IT team responsible for infrastructure management, user administration, endpoint support, software deployment, and routine maintenance activities.

### 6.2 Current Processes

The current IT operating model relies upon a combination of manual administrative procedures and established operational practices developed over time.

Key operational processes identified during the discovery phase include:

- User accounts are created, modified, and disabled manually by the IT team following requests from department managers.

- Departmental permissions are assigned individually based upon business requirements and maintained through existing directory services.

- Shared departmental data is stored centrally and accessed via network file shares.

- Software installation and workstation configuration are managed by the internal IT team.

- Routine maintenance activities, including operating system updates, server maintenance, and infrastructure monitoring, are performed during scheduled maintenance windows where possible.

- Backup procedures are performed for business-critical systems; however, the current strategy and recovery procedures require further review as part of the design phase.

- Technical documentation exists for portions of the environment but is not comprehensive across all infrastructure components.

- Infrastructure changes are coordinated by the internal IT team using informal change management procedures appropriate to the current size of the organisation.

### 6.3 Current Challenges

Although the current environment continues to support day-to-day business operations, the discovery workshops identified several operational challenges that may affect the organisation's ability to support future growth and evolving business requirements.

The principal challenges identified include:

- Infrastructure has evolved organically over several years, resulting in inconsistent standards and administrative practices.

- Increasing administrative effort is required to manage users, permissions, and infrastructure as the organisation continues to grow.

- Existing infrastructure provides limited standardisation, making future expansion and ongoing support more complex.

- Business-critical services are highly dependent upon a small number of key systems, increasing operational risk in the event of service disruption.

- Existing documentation does not fully reflect the current environment, increasing reliance on internal knowledge for support and troubleshooting.

- Opportunities exist to improve infrastructure resilience, security controls, backup processes, and disaster recovery planning.

- Future business growth is expected to place additional demands upon the existing infrastructure, requiring a more scalable and centrally managed operating model.

## 7. Proposed Process

### 7.1 Delivery Approach

Redstone Consulting proposes to deliver this engagement using a structured, iterative delivery methodology that enables Northwind Outdoor Ltd. to realise business value incrementally while maintaining appropriate project governance and minimising operational risk.

Following approval of this Business Requirements Document (BRD), the approved business requirements will be prioritised according to business value, operational dependencies, and implementation complexity. Related requirements will be grouped into discrete Statements of Work (SoWs), with each Statement of Work delivering one or more complete business capabilities.

Each Statement of Work will be delivered through a series of planned project sprints. During each sprint, Redstone Consulting will undertake solution design, implementation, testing, documentation, and internal quality assurance activities before presenting the completed deliverables for customer review and acceptance.

Implementation activities will initially be performed within an isolated pre-production environment to validate the proposed solution, verify functionality, produce supporting documentation, and reduce implementation risk prior to deployment into the live production environment.

Business requirements identified as Must Have priorities will be addressed within the initial Statements of Work, establishing the core infrastructure and foundational services upon which subsequent project phases will build. Lower-priority requirements will be scheduled into future Statements of Work following successful completion and acceptance of the foundational capabilities.

Each Statement of Work will conclude with formal customer review and acceptance before the next phase of delivery commences. This iterative approach ensures that progress is measurable, business priorities remain aligned throughout the engagement, and opportunities for feedback can be incorporated into future project activities through the agreed governance and change management processes.

### Proposed project lifecycle

Following approval of the Business Requirements Document (BRD), Redstone Consulting will deliver the engagement using a phased lifecycle that combines structured project governance with iterative delivery.

The proposed project lifecycle consists of the following stages:

- Business Requirements Approval – Review and formally approve the Business Requirements Document, establishing the agreed project baseline.

- Requirements Prioritisation – Assess and prioritise approved business requirements based on business value, operational dependencies, project risk, and implementation complexity.

- Statement of Work Definition – Group related business requirements into discrete Statements of Work (SoWs), each delivering one or more complete business capabilities.

- Iterative Delivery – Deliver each Statement of Work through a series of planned project sprints incorporating solution design, implementation, testing, documentation, and internal quality assurance activities within a controlled pre-production environment.

- Customer Review and Acceptance – Present completed deliverables for customer review, acceptance testing, and formal sign-off before progressing to the next SOW.

- Operational Handover – Upon completion of the agreed project scope, provide operational documentation, knowledge transfer, administrative procedures, and formal handover to Northwind Outdoor Ltd.

This lifecycle enables the project to deliver measurable business value incrementally while maintaining governance, reducing implementation risk, and allowing future Statements of Work to be reprioritised as business requirements evolve.

### 7.3 Governance

Project governance will be maintained through structured documentation, formal review stages, and controlled change management throughout the engagement.

The approved Business Requirements Document (BRD) will act as the primary source of truth for the agreed business objectives and requirements. Following approval, all business requirements will be recorded within a Requirements Traceability Matrix (RTM), providing end-to-end traceability from discovery findings through to design, implementation, testing, and customer acceptance.

Each Statement of Work will define a discrete package of work aligned to one or more approved business capabilities. Prior to implementation, Redstone Consulting will produce the supporting High-Level Design (HLD), Low-Level Design (LLD), implementation documentation, and test plans necessary to deliver the agreed scope.

Throughout the project, regular stakeholder reviews will be conducted to confirm progress, validate completed deliverables, and ensure continued alignment with business priorities. Any proposed changes to approved requirements, project scope, or delivery priorities will be assessed through the agreed change management process before implementation.

This governance model provides Northwind Outdoor Ltd. with clear visibility of project progress while ensuring that every technical deliverable can be traced back to an approved business requirement.

## 8. Functional Requirements

Detail the project’s functional requirements by enumerating the ways in which the current process addresses the issue and by describing the functional requirements necessary to the project’s success.

| BR ID | Title | Description | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BR-001 | Business Service Continuity | The proposed solution shall maintain all existing business-critical services while providing enhanced capabilities that improve security, resilience, operational efficiency and scalability. | Must | Operations Director | BD-001 | All existing business services remain available following implementation. | Foundation requirement. |
| BR-002 | Centralised User Identity Management | The organisation requires a centrally managed solution for creating, modifying and removing user accounts. | Must | IT Manager | BD-001 | User accounts can be managed from a central administration point. | Foundation capability. |
| BR-003 | Automated User Provisioning | The solution shall reduce manual administration by automating user onboarding, role changes and offboarding where appropriate. | Must | HR Manager | BD-001 | User lifecycle activities follow documented automated workflows where possible. | Supports operational efficiency. |
| BR-004 | Role-Based Access Control | User access shall be assigned according to business role and departmental responsibilities. | Must | IT Manager | BD-002 | Users can access only authorised resources. | Supports least privilege. |
| BR-005 | Secure File Services | The organisation requires secure, centrally managed file storage for departmental and shared business information. | Must | Operations Manager | BD-001 | Departments can securely access shared files. | Business critical. |
| BR-006 | Structured Data Organisation | The solution shall support consistent organisation of business information, including standard folder structures, naming conventions and governance processes. | Should | Operations Manager | BD-001 | Business data follows agreed organisational standards. | Detailed implementation to be defined during design. |
| BR-007 | Departmental Data Segregation | Departmental information shall be logically separated to prevent unauthorised access. | Must | Finance Manager | BD-002 | Users cannot access data outside their authorised departments. | Supports confidentiality. |
| BR-008 | Secure Data Access | Access to business data shall be authenticated, authorised and auditable. | Must | IT Manager | BD-002 | Only authorised users can access sensitive business data. | Security requirement. |
| BR-009 | Centralised Logging | The solution shall provide centralised collection and retention of system and security logs. | Must | IT Manager | BD-002 | Logs are centrally available for investigation and auditing. | Supports monitoring and compliance. |
| BR-010 | Monitoring and Alerting | The organisation requires proactive monitoring of infrastructure health, errors, capacity, security events and operational risks. | Must | IT Manager | BD-002 | Critical events generate alerts for the IT team. | Operational capability. |
| BR-011 | Threat Detection | The solution shall provide mechanisms to identify potential security threats, suspicious activity and indicators of compromise. | Should | IT Manager | BD-002 | Security events can be detected and investigated. | Implementation technology to be determined. |
| BR-012 | Business Continuity Backups | Business-critical systems and data shall be backed up automatically according to agreed business requirements. | Must | IT Manager | BD-002 | Backups complete successfully without manual intervention. | Business continuity. |
| BR-013 | Backup Validation | The organisation requires routine validation of backup integrity through scheduled restoration and recovery testing. | Should | IT Manager | BD-002 | Successful restore testing is completed and documented. | Supports disaster recovery. |
| BR-014 | Application Resilience | Business-critical applications shall minimise single points of failure and support improved service resilience. | Must | Operations Director | BD-002 | Critical applications remain available during expected failure scenarios. | Includes inventory system improvements. |
| BR-015 | Remote Administration | The IT team shall be able to securely administer infrastructure remotely. | Must | IT Manager | BD-001 | Authorised administrators can securely manage systems remotely. | Supports operational flexibility. |
| BR-016 | Secure Remote Access | Authorised users shall have secure remote access to business services where required. | Must | Operations Director | BD-002 | Approved users can securely access business resources remotely. | VPN and related technologies to be evaluated during design. |
| BR-017 | Network Security | The solution shall improve protection of the corporate network through appropriate security controls governing access to internal and external resources. | Must | IT Manager | BD-002 | Network access complies with approved security policies. | Technology to be determined. |
| BR-018 | Network Segmentation | The infrastructure shall support logical separation of business systems and services to improve security and operational resilience. | Should | IT Manager | BD-002 | Business services are appropriately segregated according to operational requirements. | Detailed design required. |
| BR-019 | Integration with Existing Business Services | The proposed solution shall integrate with existing business systems and cloud services where required to support business operations and migration activities. | Must | IT Manager | BD-001 | Existing business applications continue to operate following implementation. | Avoids committing to specific technologies. |
| BR-020 | Business Application Hosting | The infrastructure shall provide a reliable platform for hosting business-critical applications and supporting services. | Must | Operations Director | BD-003 | Business applications operate reliably within agreed service levels. | Future expansion supported. |
| BR-021 | Infrastructure Scalability | The infrastructure shall support future organisational growth without significant redesign. | Should | IT Manager | BD-003 | New users, departments and services can be introduced efficiently. | Five-year growth objective. |
| BR-022 | Infrastructure Standardisation | The organisation requires standardised infrastructure, configuration and operational practices to improve consistency and supportability. | Must | IT Manager | BD-001 | Documented standards are implemented across the environment. | Supports operational maturity. |
| BR-023 | Operational Documentation | Current technical and operational documentation shall be maintained throughout the project lifecycle. | Must | IT Manager | BD-001 | Documentation accurately reflects the implemented environment. | Project deliverable. |
| BR-024 | Reporting and Visibility | The solution shall provide management with appropriate operational and security reporting to support business decision making. | Should | Operations Director | BD-001 | Required reports are available to authorised stakeholders. | Reporting requirements to be confirmed. |
| BR-025 | Approval Workflows | The solution shall support business approval processes where required for administrative or operational activities. | Could | Operations Director | BD-001 | Approval workflows are implemented for agreed business processes. | Requires further requirements gathering. |
| BR-026 | Print Services | The proposed solution shall continue to support business printing services where required. | Should | Operations Manager | BD-001 | Business printing remains available following implementation. | Existing functionality retained. |

## 9. Non-Functional Requirements

Detail all non-functional requirements (NFRs) of the project, including such things as features, system behavior, and project characteristics that relate to user experience.

| NFR ID | Category | Title | Requirement | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-001 | Availability | Service Availability | Business-critical services shall be available during agreed business operating hours, excluding approved maintenance windows. | Must | Operations Director | BD-002 | Service availability meets agreed business expectations. | Service levels to be defined during design. |
| NFR-002 | Reliability | System Reliability | The solution shall provide reliable operation with minimal unplanned service interruption. | Must | IT Manager | BD-002 | No recurring service failures caused by infrastructure instability. | Supports operational resilience. |
| NFR-003 | Performance | System Performance | The solution shall provide acceptable performance for all supported business operations under normal operating conditions. | Must | Operations Director | BD-001 | Users experience acceptable response times for business activities. | Performance targets to be agreed. |
| NFR-004 | Scalability | Business Growth | The solution shall support the organisation's projected growth over the next five years without significant architectural redesign. | Should | Operations Director | BD-003 | New users and services can be added with minimal disruption. | Growth assumptions to be validated. |
| NFR-005 | Security | Access Security | All systems shall restrict access to authorised users and administrators in accordance with approved security policies. | Must | IT Manager | BD-002 | Unauthorised access is prevented. | Applies to all services. |
| NFR-006 | Security | Auditability | Administrative and security-related activities shall be recorded in audit logs suitable for investigation and compliance purposes. | Must | IT Manager | BD-002 | Required audit information is retained and searchable. | Supports investigations. |
| NFR-007 | Security | Data Protection | Business data shall be protected from unauthorised disclosure, modification or loss. | Must | Finance Manager | BD-002 | Data protection controls meet business requirements. | Applies across the environment. |
| NFR-008 | Maintainability | Operational Support | The infrastructure shall be designed to support routine maintenance with minimal disruption to business operations. | Must | IT Manager | BD-001 | Routine maintenance can be completed within agreed maintenance windows. | Supports operational efficiency. |
| NFR-009 | Recoverability | Service Recovery | Business-critical systems and data shall be recoverable within agreed business recovery objectives. | Must | Operations Director | BD-002 | Recovery procedures achieve agreed recovery objectives. | RTO/RPO to be defined during design. |
| NFR-010 | Supportability | Documentation | Technical documentation shall accurately reflect the implemented environment and be maintained throughout the project lifecycle. | Must | IT Manager | BD-001 | Documentation is complete and current at project handover. | Project deliverable. |
| NFR-011 | Usability | Administrative Simplicity | The solution shall simplify routine administrative tasks through standardised management processes and consistent operational procedures. | Should | IT Manager | BD-001 | Common administrative tasks are completed more efficiently than the current environment. | Supports operational maturity. |
| NFR-012 | Compatibility | Business Integration | The solution shall support integration with existing business systems and approved third-party services where required. | Must | IT Manager | BD-001 | Existing business systems continue to operate successfully. | Specific integrations defined during design. |
| NFR-013 | Compliance | Governance | The solution shall support the organisation's legal, regulatory and internal governance obligations. | Should | Operations Director | BD-002 | Compliance requirements are demonstrably supported. | Requirements to be confirmed. |
| NFR-014 | Monitoring | Operational Visibility | The solution shall provide sufficient monitoring and reporting to enable timely identification of service degradation and operational issues. | Must | IT Manager | BD-002 | Operational issues are detected within agreed monitoring thresholds. | Supports proactive operations. |
| NFR-015 | Extensibility | Future Enhancement | The solution shall be sufficiently modular to support future enhancements without significant redesign or business disruption. | Should | IT Manager | BD-003 | New capabilities can be introduced without major architectural changes. | Supports future Statements of Work. |

## Key Stakeholders

| Role | Responsibility |
| --- | --- |
| CEO | Executive Sponsor |
| Operations Director | Business Sponsor / Project Owner |
| IT Manager | Technical Authority |
| Finance Manager | Finance Systems & Budget Approval |
| HR Manager | User Lifecycle & HR Processes |
| Department Managers | Departmental Requirements & Acceptance |
| Redstone Project Manager | Project Delivery |
| Redstone Lead Consultant | Solution Design & Delivery |

## Assumptions

| ID | Assumption |
| --- | --- |
| A-001 | Northwind will provide access to relevant stakeholders throughout the project. |
| A-002 | Existing documentation accurately reflects the current environment where available. |
| A-003 | Existing business services will remain operational during project delivery. |
| A-004 | Customer subject matter experts will be available for design reviews and testing. |
| A-005 | Required software licensing and third-party services can be retained or modified as required. |
| A-006 | Future growth projections provided during discovery are representative of expected business growth. |

## Constraints

| ID | Constraint |
| --- | --- |
| C-001 | Business-critical services must remain available throughout implementation. |
| C-002 | Project activities must minimise disruption to normal business operations. |
| C-003 | Existing business applications must continue to function during migration. |
| C-004 | Implementation windows may be restricted to agreed maintenance periods. |
| C-005 | Budget and project scope will be managed through approved Statements of Work. |
| C-006 | All proposed changes must follow agreed change management procedures. |

## Risks

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-001 | Incomplete requirements identified after project commencement | Customer review and approval of BRD prior to design. |
| R-002 | Business disruption during implementation | Phased implementation and pre-production testing. |
| R-003 | Insufficient stakeholder availability | Early scheduling of workshops and reviews. |
| R-004 | Legacy systems introduce unforeseen technical limitations | Technical discovery during design phase. |
| R-005 | Scope growth throughout the project | Formal change management and Statements of Work. |
| R-006 | Single points of failure identified within the current environment | Address through future design activities. |

## Success Criteria

- The Business Requirements Document is formally approved.

- All agreed business requirements are successfully implemented.

- Existing business functionality is maintained throughout the project.

- Core infrastructure supports projected business growth.

- Security and resilience are demonstrably improved.

- Required documentation is completed and accepted.

- Customer acceptance testing is successfully completed.

- Operational handover is completed and accepted by Northwind.

- Project objectives are achieved within agreed scope and Statements of Work.

## 14. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor |  |  |  |
| Operations Director |  |  |  |
| IT Manager |  |  |  |
| Redstone Project Manager |  |  |  |
| Lead Consultant |  |  |  |

## Appendix 1 – Glossary

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document |
| BR | Business Requirement |
| BD | Business Driver |
| RTM | Requirements Traceability Matrix |
| SoW | Statement of Work |
| HLD | High-Level Design |
| LLD | Low-Level Design |
| SME | Subject Matter Expert |
| MoSCoW | Prioritisation method (Must, Should, Could, Won't) |

## Appendix 2 - Priority Table

| Value | Rating | Description |
| --- | --- | --- |
| 1 | Critical | The requirement is critical to the project’s success. Without fulfilling this requirement, the project is not possible. |
| 2 | High | The requirement is high priority re the project’s success, but the project could still be implemented in a minimum viable product (MVP) scenario. |
| 3 | Medium | The requirement is important to the project’s success, as it provides value, but the project could still be implemented in an MVP scenario. |
| 4 | Low | The requirement is low priority (i.e., it would be nice to have), but the project’s success is not dependent upon it. |
| 5 | Future | The requirement is outside of the project’s scope and is included as a possible component of a prospective release and/or feature. |