# Business Requirements Document

| Customer Name | Northwind Outdoor Ltd. |
| --- | --- |
| Project Name | IT Infrastructure Modernisation Project |
| Date | 03-Aug-2016 |
| Project Team | Jordan Hutchison |
| Version | 0.1v |

Contents

Business Requirements Document	1

Document Information	2

1.0 Purpose	2

1.1 Document Version Summary	2

2. Executive Summary	3

3. Project Description	3

4. Project Scope	3

In Scope	3

Out of Scope	3

5. Business Drivers	4

6. Current Process	4

7. Proposed Process	4

8. Functional Requirements	4

9. Non-Functional Requirements	5

9. Key Stakeholders	5

10. Company and Organisational Structure	5

10.1 Organisational Reporting Structure	5

10.2 Company Departments and Locations	5

## Document Information

### 1.0 Purpose

The purpose of this document is to summarize functional and procedural requirements captured by Redstone Consulting Professional Services during the business process mapping phase of the implementation.

This document represents information gathered in meetings held with the customer, which enables the Redstone team to map the business requirements to a best practice enterprise system comprising of Linux and suitable network devices and configuration. Once complete, this document will serve as a blueprint for the Redstone team to configure the system.

A series of questionnaires and discovery sessions, focusing on the key areas of the business, were used as a starting point for this exercise. This document remains consistent in structure to those questionnaires as it categorizes the findings into the same key process areas. This document is inclusive of all business requirements provided by the Customer.

### 1.1 Document Version Summary

| Revision | Date | Author(s) | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 08/03/2026 | Jordan Hutchison | Initial version of Requirements Document |

## 2. Executive Summary

This Business Requirements Document (BRD) has been produced by Redstone Consulting following the initial discovery workshops with Northwind Outdoor Ltd. It captures the agreed business objectives, current operational challenges, and the high-level requirements for modernising the company's IT infrastructure.

The purpose of this document is to establish a shared understanding between Northwind Outdoor Ltd. and Redstone Consulting of the business outcomes that the proposed solution must achieve. It provides the foundation for subsequent design, implementation, and project planning activities, ensuring that all future technical work remains aligned with the organisation's strategic objectives.

During the discovery phase, Redstone Consulting engaged with key business stakeholders to understand the organisation's current operating environment, identify existing pain points, and gather information regarding future growth, operational requirements, security expectations, and business continuity needs. The findings indicate that Northwind Outdoor Ltd. requires a secure, scalable, and centrally managed infrastructure capable of supporting business growth while improving operational efficiency, system resilience, and administrative consistency.

This document defines the business requirements only and does not prescribe specific technical solutions or implementation methods. Technical designs, implementation plans, and Statements of Work (SoWs) will be developed in subsequent phases following customer review and approval of this document.

The intended audience for this document includes project sponsors, business stakeholders, department managers, technical decision makers, and Redstone Consulting project personnel responsible for the successful planning, design, delivery, and governance of the project.

## 3. Project Description

Northwind Outdoor Ltd. has engaged Redstone Consulting to assess its existing IT environment and develop a modern, secure, and scalable infrastructure that supports the organisation's current operations and future business growth.

During the discovery phase, Redstone Consulting worked with key business stakeholders to understand the organisation's operational processes, existing IT capabilities, business-critical services, security requirements, and strategic objectives. The findings identified several opportunities to improve the reliability, security, manageability, and resilience of the current environment while establishing a platform capable of supporting future expansion.

The existing environment has evolved over time to meet immediate business needs and, while it continues to support day-to-day operations, presents several operational challenges. These include increasing administrative overhead, inconsistent management practices, limited standardisation, and concerns regarding business continuity, scalability, and the protection of critical business data. As the organisation continues to grow, these challenges are expected to become more significant unless addressed through a structured programme of infrastructure improvement.

The purpose of this project is to define the business requirements necessary to support the implementation of a centrally managed infrastructure that improves operational efficiency, strengthens security, enhances system resilience, and provides a scalable foundation for future business services. The project will follow a phased delivery approach, allowing capabilities to be introduced incrementally while minimising operational risk and disruption to the business.

This Business Requirements Document represents the first stage of the engagement and will form the agreed baseline from which subsequent design activities, Statements of Work, implementation plans, and acceptance criteria will be developed.

## 4. Project Scope

### 4.1 In Scope

The scope of this engagement includes the assessment, design, and phased implementation of an improved IT infrastructure that supports the current and future operational requirements of Northwind Outdoor Ltd.

The project includes, but is not limited to:

- Assessment of the existing IT environment and supporting infrastructure.

- Definition of business and technical requirements.

- Design of a secure, scalable, and centrally managed infrastructure.

- Improvement of user identity and access management.

- Enhancement of business-critical data storage and sharing capabilities.

- Improvements to security, resilience, backup, and business continuity processes.

- Production of technical documentation, operational procedures, and implementation guidance.

- Knowledge transfer and operational handover to designated customer personnel.

### 4.2 Out of Scope

The following activities are outside the scope of this engagement unless formally agreed through change control or a future Statement of Work:

- Replacement of end-user computing devices.

- Changes to third-party business applications.

- Office productivity software deployment or migration.

- Physical office cabling or telecommunications infrastructure.

- Development of bespoke software solutions.

- Support for systems not identified during the discovery phase.

## 5. Business Drivers

### 5.1 BD-001 – Improve Operational Efficiency

The existing environment has developed organically over time and requires increasing levels of manual administration. As the organisation grows, inconsistent management practices and operational inefficiencies increase the time required to administer systems and support users. Northwind Outdoor Ltd. requires a more standardised and centrally managed environment to improve operational efficiency, reduce administrative overhead, and provide a consistent experience for both users and IT personnel.

Expected Benefit:

- Reduced administration effort

- Faster onboarding

- Consistent management

- Improved productivity

### 5.2 BD-002 – Improve Security, Resilience and Business Continuity

Business operations rely upon several critical IT services that support day-to-day activities. Protecting business data, maintaining service availability, and reducing operational risk are essential to the continued success of the organisation. The project seeks to strengthen security controls, improve resilience, and ensure that appropriate measures exist to support business continuity and disaster recovery.

Expected Benefit:

- Reduced business risk

- Improved security

- Better protection of customer and business information

- Increased resilience

### 5.3 BD-003 – Support Future Growth

Northwind Outdoor Ltd. expects continued organisational growth over the coming years. The existing infrastructure was not designed with this level of expansion in mind and may become increasingly difficult to scale and manage. The project aims to establish a flexible and scalable foundation capable of supporting additional users, services, locations, and future business initiatives without requiring significant redesign.

Expected Benefit:

- Scalable infrastructure

- Easier future projects

- Lower long-term cost

- Support business expansion

## 6. Current State Assessment

Provide details of your current process for addressing the primary issue your project attempts to solve. Feel free to include diagrams, flowcharts, or other visuals to illustrate the current process

### 6.1 Current Environment

During the discovery workshops, Redstone Consulting gathered information relating to Northwind Outdoor Ltd.'s current IT environment and supporting infrastructure.

Northwind Outdoor Ltd. currently operates from a single primary office location and employs approximately 50 members of staff across Sales, Finance, Human Resources, Operations, Warehouse, Customer Services, Marketing, and Information Technology departments.

The organisation's users primarily utilise Microsoft Windows desktop and laptop computers to access business applications, departmental file shares, email services, and internet-based resources. Microsoft 365 is used to provide corporate email, calendaring, and office productivity applications.

The existing server infrastructure is hosted on-premises and consists primarily of Microsoft Windows Server systems providing core business services, including Active Directory domain services, user authentication, DNS, DHCP, file sharing, and Group Policy management. Business data is stored centrally and accessed via departmental network shares.

The organisation also relies upon several line-of-business applications, including accounting software used by the Finance department and inventory management systems supporting warehouse operations. These applications are considered business critical and are dependent upon the continued availability of the supporting infrastructure.

Network services are delivered through an existing switched LAN with centrally managed internet connectivity, providing wired access throughout the office environment. Remote access capabilities are available for authorised users to support hybrid working arrangements.

Day-to-day administration of the environment is performed by a small internal IT team responsible for infrastructure management, user administration, endpoint support, software deployment, and routine maintenance activities.

### 6.2 Current Processes

The current IT operating model relies upon a combination of manual administrative procedures and established operational practices developed over time.

Key operational processes identified during the discovery phase include:

- User accounts are created, modified, and disabled manually by the IT team following requests from department managers.

- Departmental permissions are assigned individually based upon business requirements and maintained through existing directory services.

- Shared departmental data is stored centrally and accessed via network file shares.

- Software installation and workstation configuration are managed by the internal IT team.

- Routine maintenance activities, including operating system updates, server maintenance, and infrastructure monitoring, are performed during scheduled maintenance windows where possible.

- Backup procedures are performed for business-critical systems; however, the current strategy and recovery procedures require further review as part of the design phase.

- Technical documentation exists for portions of the environment but is not comprehensive across all infrastructure components.

- Infrastructure changes are coordinated by the internal IT team using informal change management procedures appropriate to the current size of the organisation.

### 6.3 Current Challenges

Although the current environment continues to support day-to-day business operations, the discovery workshops identified several operational challenges that may affect the organisation's ability to support future growth and evolving business requirements.

The principal challenges identified include:

- Infrastructure has evolved organically over several years, resulting in inconsistent standards and administrative practices.

- Increasing administrative effort is required to manage users, permissions, and infrastructure as the organisation continues to grow.

- Existing infrastructure provides limited standardisation, making future expansion and ongoing support more complex.

- Business-critical services are highly dependent upon a small number of key systems, increasing operational risk in the event of service disruption.

- Existing documentation does not fully reflect the current environment, increasing reliance on internal knowledge for support and troubleshooting.

- Opportunities exist to improve infrastructure resilience, security controls, backup processes, and disaster recovery planning.

- Future business growth is expected to place additional demands upon the existing infrastructure, requiring a more scalable and centrally managed operating model.

## 7. Proposed Process

Provide details of the proposed process for addressing the primary issue your project attempts to solve. Feel free to include diagrams, flowcharts, or other visuals to illustrate the proposed process. For this process, we recommend you use the same illustrative tool/style that you used for your current process (above).

## 8. Functional Requirements

Detail the project’s functional requirements by enumerating the ways in which the current process addresses the issue and by describing the functional requirements necessary to the project’s success.

External Interface Requirements

User Interfaces

Hardware Interfaces

Software Interfaces

Communications Interfaces

Functional Requirements

Template for functional requirements

purpose / description

inputs

processing

outputs

Performance Requirements

Security

Usability

Other Requirements

Data Requirements

Reporting requirements

## 9. Non-Functional Requirements

Detail all non-functional requirements (NFRs) of the project, including such things as features, system behavior, and project characteristics that relate to user experience.

## 9. Key Stakeholders

## 10. Company and Organisational Structure

### 10.1 Organisational Reporting Structure

### 10.2 Company Departments and Locations

Appendix 1 – Priority Table

| Value | Rating | Description |
| --- | --- | --- |
| 1 | Critical | The requirement is critical to the project’s success. Without fulfilling this requirement, the project is not possible. |
| 2 | High | The requirement is high priority re the project’s success, but the project could still be implemented in a minimum viable product (MVP) scenario. |
| 3 | Medium | The requirement is important to the project’s success, as it provides value, but the project could still be implemented in an MVP scenario. |
| 4 | Low | The requirement is low priority (i.e., it would be nice to have), but the project’s success is not dependent upon it. |
| 5 | Future | The requirement is outside of the project’s scope and is included as a possible component of a prospective release and/or feature. |

Appendix 2 -