Northwind Outdoor Ltd.

LLD-06-004 — Core Network Services

Project: Project Redstone — Enterprise Linux Infrastructure
Parent document: LLD-06 — Network Architecture & Connectivity
Document type: Low-Level Design — Engineering Working Paper
Document reference: LLD-06-004
Version: 0.1
Status: Design Decisions Agreed — Draft for Consolidation
Design questions: LLD-06-Q13 to LLD-06-Q20
Primary infrastructure: HYP01, FW01, CORE01, JUMP01, OPS01, BACKUP01, FILE01

1. Purpose

This working paper defines the proposed architecture, configuration principles, security requirements, operational dependencies and acceptance criteria for the core network services supporting Northwind Outdoor Ltd.'s initial enterprise Linux environment.

The services in scope are:

- Domain Name System (DNS)

- Dynamic Host Configuration Protocol (DHCP)

- Network Time Protocol (NTP)

- Infrastructure IP addressing conventions

- Associated access controls, monitoring and recovery requirements

The design establishes CORE01 as the central provider of these services while retaining routing, inter-zone security enforcement and DHCP relay responsibilities on FW01.

The objective is to deliver a secure, manageable and recoverable service foundation without introducing unnecessary infrastructure complexity.

This document records agreed design principles. It does not constitute an approved implementation configuration or authorise changes to the existing LLD-01 baseline.

2. Scope and Boundaries

2.1 In Scope

- Ownership and placement of DNS, DHCP and NTP services

- Internal DNS namespace and resolution behaviour

- External DNS forwarding

- Static and dynamic IP addressing policy

- DHCP relay architecture

- Time synchronisation hierarchy

- Service-level security controls

- Monitoring and logging requirements

- Initial bootstrap and commissioning dependencies

- Service validation and recovery arrangements

- Risks, assumptions and outstanding decisions

2.2 Out of Scope

The following items are governed by other working papers or remain subject to later detailed design:

| Item | Responsible document |
| --- | --- |
| Physical and virtual infrastructure foundation | LLD-01 |
| RHEL baseline installation and configuration | LLD-02 |
| Network trust zones and segmentation | LLD-06-001 |
| FW01 routing, firewall and external connectivity | LLD-06-002 |
| Management connectivity and emergency access | LLD-06-003 |
| VLAN IDs, subnets, IP addresses and interface mappings | LLD-06-005 |
| SSH authentication and administrative access hardening | LLD-07 |
| Backup architecture and retention | LLD-09 |
| Security hardening standards | LLD-12 |
| Final implementation scheduling | Sprint planning and NIM records |

Application services, public-facing DNS hosting, directory services, DNS high availability and DHCP failover are not included in the initial design.

3. Design Context

3.1 Existing Architectural Decisions

Northwind v1 is based on a recovery-oriented infrastructure model rather than a highly available or clustered architecture.

The initial environment operates on HYP01, a Proxmox virtualisation host that shares physical hardware with a Windows workstation through a dual-boot arrangement.

HYP01 is not expected to remain continuously operational.

The proposed network architecture contains the following components:

| Component | Responsibility |
| --- | --- |
| HYP01 | Proxmox virtualisation and infrastructure hosting |
| FW01 | Routing, inter-zone firewalling, NAT and DHCP relay |
| JUMP01 | Controlled administrative access |
| CORE01 | DNS, DHCP and NTP |
| OPS01 | Monitoring and centralised logging |
| BACKUP01 | Backup and recovery services |
| FILE01 | Business file services |

Northwind's internal networks are separated into USER, SERVER, MGMT and PERIPHERAL trust zones.

The home LAN is treated as an external, untrusted network relative to Northwind's internal infrastructure.

3.2 Core Design Principles

The following principles govern this working paper:

- Centralise related network services where this reduces operational complexity.

- Maintain clear separation between service delivery and network security enforcement.

- Avoid circular dependencies during startup and recovery.

- Use stable addressing for critical infrastructure.

- Restrict services to authorised clients and networks.

- Preserve internal service functionality during external connectivity interruptions wherever feasible.

- Validate service functionality rather than relying exclusively on process-status checks.

- Document recovery methods before operational acceptance.

- Defer redundancy and additional infrastructure until justified by business requirements.

- Prioritise practical RHEL administration experience aligned with RHCSA objectives.

4. Core Network Services Architecture

4.1 Agreed Service Ownership — Q13

Decision: CORE01 will provide DNS, DHCP and NTP services for the Northwind environment.

FW01 will provide Layer 3 routing, inter-zone firewalling, NAT and DHCP relay functionality where required.

The services will not be separated into additional virtual machines during v1.

4.1.1 Rationale

Consolidating the three core network services on CORE01:

- Reduces VM and operating system overhead.

- Simplifies initial deployment and maintenance.

- Establishes a clear service ownership model.

- Creates opportunities to practise multiple RHEL administration disciplines.

- Avoids unnecessary complexity in the initial infrastructure.

The design accepts CORE01 as a shared service dependency and potential single point of failure.

This is consistent with Northwind's recovery-based resilience strategy.

4.1.2 Logical Architecture

Approved External Services

|                 |

Public DNS         Public NTP

|                 |

+--------+--------+

|

Home Router

|

FW01

Routing / Firewall / NAT

DHCP Relay

|

Northwind Internal VLANs

|

CORE01

+---------+---------+

|         |         |

DNS       DHCP      NTP

|         |         |

Internal Northwind Clients

The diagram is conceptual. Actual VLAN assignments, interface placement and permitted network flows are defined elsewhere in LLD-06.

4.2 Service Independence

Although DNS, DHCP and NTP are consolidated on CORE01, each service must be independently manageable.

A failure or restart of one service should not require unnecessary interruption of the others.

Each service will have its own:

- Configuration and validation procedures

- Systemd service management

- Firewall access requirements

- Logging and troubleshooting procedures

- Functional acceptance tests

The selected DNS and DHCP server implementations remain subject to detailed implementation confirmation.

Chrony is the agreed NTP implementation.

5. DNS Design

5.1 Internal DNS Namespace — Q14

Decision: Northwind's internal DNS namespace will be:

internal.northwindoutdoor.xyz

Northwind owns the registered public domain northwindoutdoor.xyz.

The internal namespace will be managed locally through CORE01.

5.1.1 Naming Convention

Infrastructure hosts will use descriptive hostnames beneath the internal namespace.

| Host | Proposed FQDN |
| --- | --- |
| FW01 | fw01.internal.northwindoutdoor.xyz |
| JUMP01 | jump01.internal.northwindoutdoor.xyz |
| CORE01 | core01.internal.northwindoutdoor.xyz |
| OPS01 | ops01.internal.northwindoutdoor.xyz |
| BACKUP01 | backup01.internal.northwindoutdoor.xyz |
| FILE01 | file01.internal.northwindoutdoor.xyz |

These names are design conventions, not confirmation that the corresponding DNS records have already been created.

5.1.2 Internal and Public DNS Separation

The internal namespace will not be publicly delegated or published during v1.

The existing public DNS provider will continue managing public records for northwindoutdoor.xyz.

CORE01 will manage the internal DNS zone independently.

No additional domain registration is required for the internal subdomain.

Internal clients must be explicitly configured to use CORE01 for DNS resolution.

5.1.3 DNS Administration

Internal DNS records will be managed through an authorised administrative process.

Unrestricted client-driven updates will not be permitted.

Changes to infrastructure DNS records should be documented and aligned with the IP address allocation register.

Where appropriate, forward and reverse records should be maintained consistently.

Reverse DNS zone boundaries will be confirmed once the IP addressing plan is finalised.

5.2 Internal and External Resolution — Q15

Decision: CORE01 will provide authoritative DNS for Northwind's internal namespace and forward external DNS queries to approved public resolvers.

CORE01 will also provide DNS caching where supported by the selected implementation.

5.2.1 Internal Queries

Queries for records within internal.northwindoutdoor.xyz will be answered by CORE01 using its authoritative internal zone data.

Internal resolution must not depend on internet connectivity.

Unknown names within the authoritative internal zone must receive the appropriate authoritative negative response rather than being forwarded to public DNS services.

5.2.2 External Queries

Queries outside the internal namespace will be forwarded to approved upstream public DNS resolvers.

The initial design uses conventional DNS forwarding over TCP/UDP port 53.

The selected public resolver provider and IP addresses remain outstanding implementation decisions.

5.2.3 DNS Security

The following controls are required:

- Restrict DNS query and recursion access to approved Northwind clients.

- Prevent CORE01 from functioning as an unrestricted public recursive resolver.

- Restrict or disable zone transfers unless explicitly required.

- Prevent unauthorised DNS record modification.

- Restrict external forwarding to approved resolver destinations.

- Deny direct external DNS access from other Northwind systems by default, except where separately approved.

- Avoid publishing private infrastructure records to public DNS.

5.2.4 DNS Failure Behaviour

Loss of external connectivity must not prevent CORE01 from resolving records in its locally hosted authoritative zone.

External name resolution may fail when approved upstream resolvers are unavailable.

Loss of CORE01 will interrupt central DNS resolution for dependent Northwind clients.

Recovery procedures must therefore include service diagnostics, configuration restoration and documented rebuild capability.

6. IP Addressing Policy

6.1 Static and Dynamic Addressing — Q16

Decision: Northwind will use a hybrid addressing model.

Critical infrastructure will use static IP addressing.

Employee devices and appropriate temporary workloads will use DHCP.

6.1.1 Addressing Classification

| Component or workload | Addressing policy |
| --- | --- |
| HYP01 management | Stable home-LAN address; independent of Northwind DHCP |
| FW01 gateway interfaces | Static |
| CORE01 | Static |
| JUMP01 | Static |
| OPS01 | Static |
| BACKUP01 | Static |
| FILE01 | Static |
| Employee workstations | DHCP |
| Temporary test workloads | DHCP where justified |
| Future peripheral devices | Static or reserved DHCP addressing, based on requirements |

6.1.2 Rationale

Northwind's infrastructure will frequently be powered off and restarted.

Critical services must retain predictable addresses and should not require CORE01's DHCP service to be operational before they can establish basic network connectivity.

Static addressing reduces dependencies during initial startup and recovery.

DHCP remains appropriate for client devices that do not require individually managed fixed addresses.

DHCP reservations may be used for future devices where predictable addressing is desirable.

6.1.3 Address Management Requirements

The detailed IP addressing plan must:

- Define VLAN and subnet assignments.

- Identify gateway addresses.

- Reserve static infrastructure address ranges.

- Define non-overlapping DHCP pools.

- Record allocated addresses and hostnames.

- Establish conventions for future reservations.

- Avoid conflicts between static addresses and dynamic pools.

Final subnet values and allocation ranges will be defined in LLD-06-005.

7. DHCP Architecture

7.1 Central DHCP and Relay — Q17

Decision: CORE01 will provide central DHCP services.

FW01 will relay DHCP traffic from approved VLANs that require dynamic addressing.

DHCP relay will not be enabled indiscriminately across all network segments.

7.1.1 DHCP Process

The expected process is:

- A client in an approved VLAN broadcasts a DHCP discovery message.

- FW01 receives the broadcast through the relevant VLAN interface.

- The DHCP relay forwards the request to CORE01.

- Relay information identifies the originating client subnet.

- CORE01 selects the corresponding DHCP scope.

- The DHCP response returns through the relay.

- The client receives the appropriate network configuration.

CORE01 must have a static address and a valid route to the relay interfaces.

7.1.2 Initial DHCP Scope Policy

| Trust zone | Initial policy |
| --- | --- |
| USER | DHCP required; relay enabled |
| SERVER | Static addressing initially; DHCP considered for temporary workloads |
| MGMT | Static addressing; no initial DHCP requirement |
| PERIPHERAL | Deferred until device requirements are confirmed |
| EXTERNAL / Home LAN | Managed independently by the existing home-network DHCP service |

7.1.3 DHCP Configuration Requirements

Approved DHCP scopes must provide, as applicable:

- An address from the correct subnet

- The appropriate subnet mask

- The FW01 gateway for that subnet

- CORE01 as the DNS resolver

- The internal DNS search domain

- A defined lease duration

The search domain will be:

internal.northwindoutdoor.xyz

Exact scopes, lease durations and address ranges remain implementation decisions.

7.1.4 DHCP Security and Isolation

The implementation must ensure that:

- Northwind DHCP does not serve the home LAN.

- Relay is configured only on approved FW01 interfaces.

- CORE01 accepts DHCP relay traffic only from authorised sources.

- DHCP pools do not overlap static infrastructure allocations.

- Unauthorised DHCP service exposure is prevented.

- Relay behaviour is tested across the intended VLAN boundaries.

The specific RHEL 10 DHCP server and relay software must be selected and verified before implementation.

DHCP relay is not automatically provided merely by enabling IP forwarding or configuring firewall rules.

8. Time Synchronisation Architecture

8.1 Central Time Service — Q18

Decision: CORE01 will provide central NTP services using Chrony.

CORE01 will synchronise with approved external time sources.

Other Northwind RHEL systems will synchronise with CORE01.

8.1.1 Time Hierarchy

Approved Public NTP Sources

|

v

CORE01 / chronyd

|

+-----------+-----------+

|           |           |

FW01       JUMP01      FILE01

|                       |

OPS01                  BACKUP01

The diagram represents the logical time hierarchy, not network cabling or a requirement that NTP traffic pass through another client.

8.1.2 HYP01 Exception

HYP01 must maintain independent external time synchronisation through its existing Proxmox time service.

HYP01 must not depend on CORE01 for time synchronisation because CORE01 is itself hosted on HYP01.

This avoids a circular dependency during startup and recovery.

8.1.3 Chrony

The selected implementation is Chrony:

- chronyd — time synchronisation daemon

- chronyc — administration and diagnostic utility

- /etc/chrony.conf — principal configuration file

The implementation will include appropriate systemd service management, firewall rules and synchronisation validation.

8.1.4 Time Service Security

CORE01 will accept NTP client requests only from approved internal sources.

External NTP access will be restricted to systems with an explicit requirement.

CORE01 will be permitted to contact approved upstream time sources.

8.1.5 Time Accuracy and Monitoring

A running chronyd service is not sufficient evidence that time synchronisation is healthy.

Operational checks must consider:

- Selected time sources

- Synchronisation state

- Clock offset

- Source reachability

- Behaviour following upstream connectivity loss

Acceptable time-offset thresholds and alert conditions will be determined during monitoring design.

During an external connectivity outage, CORE01 may continue operating its local clock, but accuracy relative to UTC can deteriorate.

9. Security and Access Control

9.1 Security Baseline — Q19

Decision: Service-specific security controls will be implemented from initial commissioning.

Monitoring and logging capabilities will be introduced progressively as supporting infrastructure becomes available.

CORE01 will operate with SELinux enforcing and host-level firewall controls.

9.1.1 Conceptual Service Access Matrix

| Source | Destination | Service | Protocol | Intended policy |
| --- | --- | --- | --- | --- |
| Approved Northwind clients | CORE01 | DNS | TCP/UDP 53 | Permit |
| Approved FW01 relay interfaces | CORE01 | DHCP relay | UDP 67, as applicable | Permit |
| Approved Northwind clients | CORE01 | NTP | UDP 123 | Permit |
| JUMP01 | CORE01 | SSH | TCP 22 | Permit |
| CORE01 | Approved external resolvers | DNS forwarding | TCP/UDP 53 | Permit |
| CORE01 | Approved external time sources | NTP | UDP 123 | Permit |
| Unauthorised sources | CORE01 | Unapproved services | Any | Deny |

The matrix expresses intended flows, not final executable firewall rules.

Exact rules must account for the selected services, stateful return traffic, DHCP relay behaviour, trust-zone placement and final network addresses.

9.1.2 Defence in Depth

FW01 enforces traffic restrictions where packets traverse network trust boundaries.

CORE01's host firewall must independently restrict access to its local services.

This is particularly important for traffic originating within CORE01's own VLAN, which may not traverse FW01.

9.1.3 Administrative Access

Routine remote administration of CORE01 will take place through JUMP01.

Proxmox VM console access will remain available for bootstrap and emergency recovery.

Administrative authentication and SSH hardening requirements will be defined under LLD-07.

9.1.4 Service-Specific Controls

DNS

- Restrict recursion and query access.

- Restrict zone transfers.

- Protect internal zone data.

- Prevent unauthorised updates.

DHCP

- Restrict service exposure.

- Accept approved relay traffic.

- Prevent home-LAN DHCP interference.

- Protect address allocation integrity.

NTP

- Restrict internal clients.

- Limit external source access.

- Monitor time synchronisation quality.

Host

- Maintain SELinux enforcing.

- Apply appropriate firewall rules.

- Use controlled administrative access.

- Maintain patching and configuration records.

10. Monitoring and Logging

10.1 Layered Monitoring Strategy

Decision: Initial commissioning will use documented manual and functional checks.

Automated monitoring and alerting will be integrated through OPS01 once that system becomes operational.

Advanced monitoring must not unnecessarily delay the initial deployment of CORE01.

10.1.1 Monitoring Requirements

| Component | Initial validation | Future OPS01 monitoring |
| --- | --- | --- |
| CORE01 host | Reachability, CPU, memory, storage | Host health and resource alerts |
| DNS | Daemon status and query tests | Internal and external resolution checks |
| DHCP | Daemon status and client lease test | Service and DHCP allocation health |
| NTP | Service status and synchronisation checks | Source reachability and time-offset monitoring |
| Security | Firewall and SELinux checks | Relevant security events and service failures |
| Logging | Local journal inspection | Centralised collection and investigation |

10.1.2 Functional Monitoring Principle

A running daemon does not necessarily mean the corresponding service is usable.

For example:

- DNS may be active but return incorrect responses.

- DHCP may be active while relay forwarding is broken.

- Chrony may be running without a valid synchronisation source.

Monitoring must therefore evolve beyond process availability to functional service checks.

10.1.3 Logging

Relevant CORE01 service and security logs will be integrated with OPS01.

Until central logging is available, local logging and documented diagnostic procedures must support commissioning and troubleshooting.

The precise log collection architecture and alerting thresholds remain subject to OPS01 detailed design.

11. Bootstrap and Startup Dependencies

11.1 Initial Commissioning Sequence — Q20

The proposed logical commissioning sequence is:

- HYP01 — Virtualisation and management foundation

- FW01 — Routing and firewall foundation

- JUMP01 — Administrative access bootstrap

- CORE01 — DNS, DHCP and NTP

- OPS01 — Monitoring and logging integration

The detailed VM build and deployment sequence will be coordinated with the existing implementation plan.

11.1.1 Dependency Requirements

CORE01 must:

- Have static network configuration.

- Be accessible through its Proxmox VM console.

- Be recoverable without functioning internal DNS.

- Not depend on its own DHCP service for addressing.

- Not be required for HYP01 management access.

- Not be required for FW01's basic routing functionality.

JUMP01 and FW01 must remain administratively recoverable when CORE01 is unavailable.

11.1.2 Routine Power-On

The documented routine power-on procedure must verify that the required network components are operational before dependent client services are tested.

Service startup and recovery should not assume that every VM becomes available simultaneously.

12. Validation and Acceptance

12.1 Initial Commissioning Tests

| Test ID | Test | Expected result |
| --- | --- | --- |
| CORE-T01 | CORE01 boots with static addressing | Network configuration available without DHCP |
| CORE-T02 | Resolve known internal FQDN | Correct authoritative response |
| CORE-T03 | Query unknown internal FQDN | Appropriate authoritative negative response |
| CORE-T04 | Resolve external domain | Successful forwarding through approved upstream |
| CORE-T05 | Disconnect external connectivity | Internal authoritative DNS remains functional |
| CORE-T06 | Verify reverse DNS | Correct responses for configured reverse records |
| CORE-T07 | Obtain DHCP lease in USER VLAN | Correct address, gateway and DNS settings |
| CORE-T08 | Verify DHCP isolation | No Northwind DHCP service on home LAN |
| CORE-T09 | Validate NTP client synchronisation | Client synchronises with CORE01 |
| CORE-T10 | Inspect CORE01 time status | Valid synchronisation and source information |
| CORE-T11 | Validate service firewall restrictions | Approved traffic permitted; prohibited traffic denied |
| CORE-T12 | Verify SELinux state | Enforcing |
| CORE-T13 | Restart individual services | Services recover with intended configuration |
| CORE-T14 | Reboot CORE01 | Configuration and services persist |
| CORE-T15 | Test Proxmox console recovery | Administrative recovery possible without DNS or JUMP01 |

Final test commands, expected outputs, evidence references and pass/fail results will be recorded during implementation.

12.2 Operational Acceptance Tests

The following tests are required once supporting systems are available:

| Test ID | Test | Expected result |
| --- | --- | --- |
| CORE-T16 | OPS01 receives CORE01 logs | Relevant events centrally accessible |
| CORE-T17 | OPS01 detects DNS failure | Failure identified through agreed monitoring |
| CORE-T18 | OPS01 detects NTP synchronisation failure | Loss of synchronisation identified |
| CORE-T19 | BACKUP01 protects CORE01 | Backup completes and is verifiable |
| CORE-T20 | Restore CORE01 from backup | Services restored and functionally validated |
| CORE-T21 | Rebuild CORE01 from documentation | Core services reproducible from approved records |

12.3 Acceptance Stages

Stage 1 — Initial Commissioning

CORE01 may be initially commissioned when:

- DNS, DHCP and NTP operate as designed.

- Security controls are applied.

- Configuration persists across restart.

- Documented functional tests pass.

- Console-based recovery is demonstrated.

- Configuration and operational records are complete.

Stage 2 — Operational Acceptance

CORE01 reaches full operational acceptance when:

- Monitoring integration is implemented.

- Centralised logging is validated.

- Backup protection is operational.

- Restoration has been tested.

- Rebuild procedures have been demonstrated.

- Remaining acceptance findings have been resolved or formally accepted.

This staged model recognises that OPS01 and BACKUP01 will be introduced after CORE01.

13. Recovery Strategy

13.1 Agreed Recovery Model

Decision: CORE01 must support both documented rebuild and tested backup restoration.

The two recovery methods are complementary.

13.1.1 Documented Rebuild

Rebuild documentation must identify:

- RHEL installation and baseline requirements

- Network configuration

- Required software packages

- DNS configuration and zone data

- DHCP scopes and relay dependencies

- Chrony configuration

- Firewall rules and SELinux requirements

- Service enablement and startup

- Functional validation procedures

- Relevant administrative dependencies

The rebuild process must not rely on undocumented configuration or manual knowledge held by a single administrator.

13.1.2 Backup Restoration

Once BACKUP01 is operational, CORE01 will be integrated into Northwind's backup and recovery framework.

Restoration testing must verify that recovered services function correctly, not merely that a VM boots.

The precise backup method, retention policy, storage destination and recovery objectives remain governed by LLD-09 and the wider resilience design.

13.2 Recovery Scenarios

| Scenario | Expected recovery approach |
| --- | --- |
| DNS daemon failure | Diagnose logs, configuration and service state; restart or correct service |
| Incorrect DNS record | Restore or correct approved zone data |
| DHCP daemon failure | Diagnose service and scope configuration |
| DHCP relay failure | Inspect FW01 relay, routing and firewall configuration |
| NTP synchronisation failure | Inspect Chrony sources, connectivity and configuration |
| CORE01 network failure | Recover through Proxmox VM console |
| CORE01 configuration corruption | Restore known-good configuration or rebuild |
| CORE01 VM failure | Restore from tested backup or rebuild |
| External internet outage | Preserve internal DNS and local service operation where feasible |

Recovery actions must be documented, validated and incorporated into operational procedures.

14. Dependencies and Interfaces

| Dependency | Impact |
| --- | --- |
| HYP01 | Hosts CORE01 and provides VM console recovery |
| FW01 | Routes approved client traffic and relays DHCP |
| JUMP01 | Provides routine administrative access |
| OPS01 | Provides eventual automated monitoring and centralised logging |
| BACKUP01 | Provides eventual backup and restoration capability |
| Public DNS resolvers | Required for forwarded external DNS queries |
| Public NTP sources | Required for external time synchronisation |
| Internal addressing plan | Required for DNS records, DHCP scopes and firewall rules |
| LLD-07 | Defines detailed administrative authentication controls |
| LLD-09 | Defines backup and recovery implementation |

A failure of CORE01 must not prevent basic HYP01 management or FW01 recovery.

15. Risks and Mitigations

| Risk ID | Risk | Impact | Proposed mitigation |
| --- | --- | --- | --- |
| CORE-R01 | CORE01 is a single point of failure | DNS, DHCP and NTP disruption | Monitoring, documented rebuild and tested restoration |
| CORE-R02 | Incorrect DNS configuration | Internal name-resolution failure | Configuration validation, controlled changes and functional testing |
| CORE-R03 | DHCP relay misconfiguration | New clients unable to obtain addresses | VLAN-specific relay testing and documented firewall requirements |
| CORE-R04 | DHCP leakage into home LAN | Address conflicts or home-network disruption | Strict network isolation and negative testing |
| CORE-R05 | Static/DHCP address overlap | IP conflicts | Formal address allocation plan |
| CORE-R06 | Unrestricted DNS recursion | Security exposure and potential abuse | Restrict authorised clients and recursion |
| CORE-R07 | Loss of upstream DNS | External resolution unavailable | Approved forwarding design and documented outage behaviour |
| CORE-R08 | Loss of upstream NTP | Increasing clock drift | Chrony status monitoring and recovery procedures |
| CORE-R09 | Incomplete operational monitoring | Delayed detection of failures | Staged OPS01 integration with tracked acceptance dependency |
| CORE-R10 | Backups unavailable during initial commissioning | Limited recovery capability | Rebuild documentation and subsequent BACKUP01 integration |
| CORE-R11 | Undocumented configuration changes | Recovery inconsistency | Version-controlled configuration records and change procedures |
| CORE-R12 | Overly broad firewall permissions | Unnecessary service exposure | Service-specific rules and host-level firewall enforcement |

Risk ownership, severity ratings and residual-risk acceptance should be reconciled with the project risk register.

16. Outstanding Design and Implementation Actions

The following items remain open. Their inclusion does not alter the agreed Q13–Q20 decisions.

| Action | Description | Target |
| --- | --- | --- |
| CORE-A01 | Select and validate the RHEL 10 DNS server implementation | CORE01 implementation design |
| CORE-A02 | Select and validate the RHEL 10 DHCP server implementation | CORE01 implementation design |
| CORE-A03 | Select and validate the FW01 DHCP relay implementation | FW01 implementation design |
| CORE-A04 | Confirm approved external DNS resolver addresses | LLD-06-005 |
| CORE-A05 | Confirm approved external NTP sources | LLD-06-005 |
| CORE-A06 | Finalise VLAN IDs, subnets and gateway addresses | LLD-06-005 |
| CORE-A07 | Allocate static infrastructure IP addresses | LLD- |