Northwind Outdoor Ltd.

LLD-06-005 — Network Implementation & Validation

Project: Project Redstone — Enterprise Linux Infrastructure
Design Area: LLD-06 — Network Infrastructure & Connectivity
Document Reference: LLD-06-005
Version: 0.1 — Draft for Technical Review
Status: Principal design decisions agreed; implementation details outstanding
Classification: Internal — Project Documentation

1. Document Purpose

This working paper defines the proposed implementation, validation and recovery approach for Northwind Outdoor Ltd.'s initial virtual network infrastructure.

It translates the network architecture established in LLD-06-001 through LLD-06-004 into a controlled implementation plan.

The document establishes:

- VLAN identification and IP addressing conventions.

- Proxmox virtual network topology.

- FW01 interface and routing requirements.

- Initial service connectivity requirements.

- Network implementation sequence.

- Functional, security and recovery validation.

- Configuration rollback and recovery expectations.

- Risks, dependencies and outstanding implementation decisions.

This document is intended to support detailed engineering preparation, implementation NIMs, technical acceptance and future operational maintenance.

It does not constitute evidence that the network has been implemented or tested.

2. Scope

2.1 In Scope

- HYP01 virtual networking.

- FW01 external and internal connectivity.

- Northwind VLANs and IP subnets.

- Inter-VLAN and outbound routing.

- Network security policy implementation requirements.

- CORE01 service connectivity.

- JUMP01 administrative access connectivity.

- Initial connectivity requirements for FILE01, OPS01 and BACKUP01.

- Implementation checkpoints.

- Connectivity and security validation.

- Network recovery and rollback procedures.

2.2 Out of Scope

- Full RHEL operating-system baseline configuration.

- Detailed SSH authentication and authorisation.

- Final DNS, DHCP and NTP application configuration.

- Monitoring platform selection and implementation.

- Backup software selection and scheduling.

- High availability or firewall clustering.

- Physical switching infrastructure for Northwind VLANs.

- Production deployment outside the simulated Northwind environment.

These areas remain governed by their respective LLDs or future change requests.

3. Design Baseline and Principles

The following principles govern implementation:

- Northwind networks are logically separated from the home LAN.

- FW01 is the designated Layer 3 gateway between Northwind VLANs.

- Inter-zone communication follows default-deny with documented exceptions.

- Administrative access follows the approved management path through JUMP01.

- HYP01 management remains independent of FW01 availability.

- Infrastructure is introduced incrementally.

- Connectivity is documented before firewall exceptions are implemented.

- Functional, security and recovery tests form part of acceptance.

- Unnecessary complexity and speculative services are deferred.

- Changes must be reversible through documented recovery procedures.

These principles support the project's recovery-based resilience model.

4. VLAN and IP Addressing Plan

4.1 VLAN Allocation

| VLAN ID | Zone | Purpose |
| --- | --- | --- |
| 100 | MGMT | Routine administrative access and management services |
| 200 | SERVER | Core infrastructure and business servers |
| 300 | USER | Employee workstations and approved user devices |
| 400 | PERIPHERAL | Future printers and peripheral devices |
| Not applicable | EXTERNAL | Home LAN and upstream internet connectivity |

The EXTERNAL network is not a Northwind-managed VLAN.

VLAN IDs are deliberately structured to allow future expansion without renumbering the initial zones.

4.2 Addressing Convention

The proposed Northwind private address allocation is 10.20.0.0/16, with individual /24 subnets allocated to the initial zones.

| Zone | VLAN | Subnet | FW01 Gateway |
| --- | --- | --- | --- |
| MGMT | 100 | 10.20.10.0/24 | 10. |