LLD-09-001 — Initial Infrastructure Recovery Strategy

Project Redstone | Northwind Outdoor Ltd. | Low-Level Design Working Paper

| Document control | Details |
| --- | --- |
| Document ID | LLD-09-001 |
| Design question | Q01 — How shall Northwind protect and recover its initial infrastructure before the dedicated backup platform is available? |
| Version | v0.1 |
| Status | Proposed for Technical Review |
| Design area | LLD-09 — Backup & Recovery |
| Implementation scope | FW01 and JUMP01, Sprint 2 foundation |
| Related designs | LLD-01, LLD-02, LLD-06, LLD-07, LLD-12 |
| Design authority | Senior Linux Consultant — recommendation pending project-owner approval |

1. Purpose

This working paper defines the recovery capabilities required to support the initial deployment and administration of Northwind's RHEL infrastructure.

During the first implementation stages, the company will not yet have its dedicated BACKUP01 server, central monitoring platform or mature backup operations.

Nevertheless, the infrastructure must remain recoverable from common administrative mistakes, operating system failures and virtual machine loss.

The design must therefore provide a practical interim recovery capability without prematurely implementing the complete enterprise backup architecture.

2. Business and technical requirements

Northwind requires the ability to:

- Recover essential infrastructure services after an unsuccessful configuration change.

- Restore administrative access when network or SSH configuration fails.

- Rebuild a failed RHEL virtual machine using documented procedures.

- Preserve critical configuration and recovery information.

- Protect backup copies against loss of the primary physical host.

- Demonstrate recovery through documented testing.

- Avoid introducing unnecessary infrastructure complexity.

The solution shall align with the existing recovery-based resilience model established in DD-012.

2.1 Scope

This initial design applies to:

- FW01 — firewall, routing, VLAN interfaces and NAT.

- JUMP01 — administrative SSH entry point.

- HYP01 — the Proxmox host insofar as it provides VM backup, restoration and console access.

- The approved Ubuntu administration workstation insofar as it holds protected administrative keys and recovery documentation.

2.2 Exclusions

The following are outside this paper's immediate implementation scope:

- Deployment of BACKUP01.

- Enterprise-wide backup retention schedules.

- Application-consistent database backups.

- Automated disaster recovery orchestration.

- High availability or redundant firewall instances.

- Full recovery of future business data services.

- A production disaster recovery site.

These remain future design responsibilities.

3. Recovery scenarios

The recovery strategy shall explicitly support five scenarios.

| ID | Scenario | Expected recovery method |
| --- | --- | --- |
| REC-01 | Incorrect firewall or routing change | Configuration rollback using Proxmox console where necessary |
| REC-02 | SSH hardening error causes administrative lockout | Console-based correction using protected local credentials |
| REC-03 | RHEL service or package update causes failure | Troubleshoot, revert configuration or restore known-good VM backup |
| REC-04 | FW01 or JUMP01 VM becomes unusable | Restore a validated VM backup or rebuild from documented configuration |
| REC-05 | HYP01 storage or physical host becomes unavailable | Restore protected off-host backups onto repaired or replacement infrastructure |

REC-01 and REC-02 are the highest-priority recovery scenarios for Sprint 2 because they directly affect the secure administrative path.

REC-05 establishes an architectural requirement. Full replacement-host disaster recovery testing is not a Sprint 2 prerequisite.

4. Recovery architecture

Northwind shall adopt a layered recovery model.

HYP01 — Proxmox

FW01 and JUMP01 virtual machines

Configuration rollback

Known-good settings and temporary snapshots

VM recovery

Proxmox backup and restore

Independent Backup Destination

Separate physical failure domain • Exact target TBD

Independent recovery access

Ubuntu workstation → HYP01 management → Proxmox VM console, without relying on FW01 or JUMP01.

4.1 Layer 1 — Configuration recovery

Configuration-level recovery shall be the preferred response to routine administrative errors.

Before changing critical configuration, the administrator shall preserve the existing known-good state.

Examples include:

- NetworkManager connection profiles.

- firewalld configuration.

- Routing and VLAN settings.

- SSH server configuration.

- sudo policies.

- Relevant systemd service configuration.

A configuration error should not normally require restoring an entire virtual machine.

4.2 Layer 2 — Virtual machine recovery

Proxmox VM backups shall provide a recovery option when a guest operating system is damaged or cannot be repaired efficiently.

VM backups shall capture the necessary virtual disks and VM configuration required to restore the protected workload.

The backup process shall be validated rather than assumed successful merely because a backup job completed.

4.3 Layer 3 — Rebuild

If a suitable VM backup is unavailable or unsuitable, Northwind shall be able to rebuild FW01 and JUMP01 using:

- Approved RHEL installation media.

- The standard RHEL build guide.

- Role-specific configuration documentation.

- Sanitised configuration references.

- Recorded VM specifications.

- Network and administrative access design.

- Protected credentials and SSH public-key information.

Rebuild documentation is an essential recovery control, not merely a learning exercise.

5. Pre-change protection

Changes that could affect network connectivity, administrative access or system bootability shall require recovery preparation.

5.1 Mandatory pre-change checks

Before implementing a high-impact change, the administrator shall:

- Confirm HYP01 management and the relevant VM console are accessible.

- Identify the configuration files or settings being changed.

- Preserve the current known-good configuration.

- Document the intended change and rollback procedure.

- Consider whether a temporary Proxmox snapshot is appropriate.

- Confirm that any required backup or recovery material is accessible.

- Establish the expected validation tests.

5.2 Proxmox snapshots

Snapshots may be used before selected high-risk changes where supported by the VM storage configuration.

They provide a convenient short-term rollback point.

However, snapshots:

- Are not independent backups.

- May depend on the same underlying storage.

- Are not guaranteed to provide application-consistent recovery.

- Should not be retained indefinitely as substitutes for backup jobs.

Snapshots should be removed after successful change validation and completion of the approved rollback window.

5.3 Timed rollback

For firewall or network changes that could sever remote access, the implementation procedure should include a tested method for automatically restoring the previous configuration unless the administrator confirms success.

This is particularly relevant to FW01.

The exact mechanism shall be selected and tested during implementation; the design does not prescribe an unvalidated script or command.

6. Backup storage and protection

6.1 Local backups

Local Proxmox backups may be used for convenience and rapid restoration.

However, backups stored exclusively on HYP01 remain vulnerable to physical host loss, theft, major hardware failure and storage damage.

They therefore do not satisfy Northwind's independent backup requirement.

6.2 Off-host backup copies

At least one protected backup copy shall be maintained outside HYP01's physical failure domain.

The backup destination must be physically separate from the workstation.

Potential solutions include:

- External storage retained separately from HYP01.

- Network-attached storage on another physical device.

- A suitably protected remote backup destination.

The selected target shall be evaluated for:

- Capacity.

- Accessibility.

- Integrity.

- Confidentiality.

- Restore compatibility.

- Cost.

- Operational complexity.

- Exposure to accidental deletion or compromise.

Decision status: The requirement for an independent backup destination is established; the actual destination and transfer method remain TBD.

6.3 Backup security

Backup material shall be protected against unauthorised access and modification.

Where backups contain credentials or sensitive configuration, appropriate access restrictions and encryption shall be applied.

Backup credentials shall not be committed to Git repositories.

7. Configuration preservation and Git

Northwind already uses Git-based documentation and implementation records.

This shall be extended to support reproducible recovery.

The repository may contain:

- Server build guides.

- Configuration templates.

- Sanitised firewall rule definitions.

- Network topology documentation.

- SSH hardening standards.

- Recovery procedures.

- Validation scripts.

- Change records.

The repository shall not contain:

- Private SSH keys.

- Passwords.

- Authentication tokens.

- Backup encryption keys.

- Unredacted secrets.

- Sensitive configuration material that would create unnecessary exposure.

A Git repository containing configuration templates is not equivalent to a complete system backup.

The recovery process must account for configuration values and credentials that cannot safely be stored in source control.

8. Emergency recovery access

The normal administrative path is:

Ubuntu laptop → FW01 → JUMP01 → internal RHEL servers.

This path cannot be relied upon when FW01 or JUMP01 is unavailable.

The approved emergency path is:

Ubuntu laptop/home network → HYP01 management → Proxmox VM console.

8.1 Requirements

- HYP01 management must remain independent of FW01.

- Administrators must retain protected local recovery credentials.

- Root SSH access shall remain disabled.

- Console access shall be limited to authorised administrators.

- Recovery activities shall be documented.

- Normal administrative controls shall be restored after recovery.

8.2 Recovery sequence

For a network or SSH lockout:

- Confirm the symptoms and affected services.

- Access HYP01 independently.

- Open the affected VM console.

- Authenticate using authorised recovery credentials.

- Inspect relevant logs and configuration.

- Restore the previous known-good configuration or correct the fault.

- Validate network and SSH access.

- Confirm prohibited connections remain blocked.

- Record the incident and corrective actions.

This sequence shall be developed into an operational recovery SOP.

9. Recovery objectives

The initial FW01 and JUMP01 deployment requires measurable recovery expectations.

However, no formally approved service-specific RTO or RPO has yet been established for these two infrastructure components.

I recommend the following provisional laboratory targets for planning and testing.

| Recovery scenario | Proposed target |
| --- | --- |
| Administrative lockout due to configuration error | Restore access within 30 minutes |
| Failed firewall/network change | Restore previous known-good connectivity within 30 minutes |
| Failed FW01/JUMP01 VM requiring restoration | Restore service within 2 hours, where a usable backup and HYP01 are available |
| Recovery point for VM configuration | No more than 24 hours of unprotected changes, with additional pre-change protection for critical modifications |

These are not business-approved SLAs or guaranteed recovery outcomes.

They are proposed engineering targets intended to help us assess whether our procedures are sufficiently effective.

They should be reviewed against actual recovery-test results and any applicable business requirements.

10. Recovery validation

A backup or recovery process shall not be considered operationally proven until it has been tested.

10.1 Minimum Sprint 2 tests

| Test ID | Validation | Expected result |
| --- | --- | --- |
| LLD09-VAL-001 | Verify HYP01 access without FW01 | Proxmox management remains accessible |
| LLD09-VAL-002 | Preserve and restore a known-good configuration | Previous configuration can be recovered |
| LLD09-VAL-003 | Simulate a controlled SSH configuration failure | Console access permits recovery |
| LLD09-VAL-004 | Simulate a controlled firewall access failure | Authorised connectivity can be restored |
| LLD09-VAL-005 | Produce a Proxmox VM backup | Backup completes and required VM data is present |
| LLD09-VAL-006 | Restore a VM backup in an isolated test environment | Restored VM boots and passes appropriate checks |
| LLD09-VAL-007 | Verify backup material is available independently of HYP01 | Protected off-host copy is accessible |

Tests involving deliberate failure shall be conducted within an approved maintenance or test window.

Where the off-host backup destination is not yet available, LLD09-VAL-007 shall remain an explicit outstanding acceptance item. The limitation must not be represented as a passed test.

10.2 Evidence requirements

Recovery validation records shall capture:

- Test identifier.

- Date and administrator.

- Initial system state.

- Test procedure.

- Expected outcome.

- Actual outcome.

- Time required.

- Evidence references.

- Issues discovered.

- Corrective actions.

11. Implementation responsibilities

Sprint 2

The initial FW01/JUMP01 implementation shall include:

- Console-based recovery access.

- Known-good configuration preservation.

- Pre-change rollback procedures.

- VM backup capability.

- Recovery testing.

- Documented recovery instructions.

Future backup implementation

The later BACKUP01 and Backup & Recovery workstreams shall expand this foundation to include:

- Centralised backup scheduling.

- Retention management.

- Backup monitoring.

- Independent protected backup storage.

- Service-specific recovery procedures.

- Full disaster recovery testing.

- Business RTO/RPO validation.

12. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| FW01 configuration error blocks administration | Independent Proxmox console and pre-change rollback |
| JUMP01 SSH hardening locks out administrators | Protected local credentials and console recovery |
| Snapshot mistaken for a backup | Explicit separation of snapshot, backup and rebuild functions |
| VM backup exists but cannot be restored | Isolated restoration testing |
| Backups stored only on HYP01 | Require protected off-host copies |
| Git repository contains sensitive credentials | Sanitisation and separate secret protection |
| Recovery documentation is incomplete | Mandatory implementation and SOP records |
| Recovery procedures depend on unavailable DNS | Document bootstrap and direct-address recovery methods |
| BACKUP01 not yet deployed | Interim Proxmox backup and configuration recovery arrangements |
| Backup target not yet selected | Record as an unresolved dependency and risk |

13. Design decisions

The following decisions are consultant recommendations, not previously approved LLD-09 decisions.

| Decision ID | Recommended decision |
| --- | --- |
| LLD09-DD01 | Adopt configuration-first recovery for routine FW01/JUMP01 administrative failures. |
| LLD09-DD02 | Use Proxmox VM backups to support restoration of failed virtual machines. |
| LLD09-DD03 | Permit temporary pre-change snapshots as rollback aids, not substitutes for backups. |
| LLD09-DD04 | Preserve approved configuration templates and build/recovery documentation in version control, excluding secrets. |
| LLD09-DD05 | Require an off-host protected backup copy outside HYP01's physical failure domain. |
| LLD09-DD06 | Maintain independent HYP01 console-based emergency access. |
| LLD09-DD07 | Require documented positive recovery testing before declaring the recovery arrangements operational. |
| LLD09-DD08 | Defer BACKUP01 deployment and mature enterprise backup services to their planned implementation stage. |

14. Outstanding actions

| Action | Description | Priority |
| --- | --- | --- |
| LLD09-A001 | Select and document the independent backup destination | High |
| LLD09-A002 | Confirm Proxmox backup storage and scheduling approach | High |
| LLD09-A003 | Define and test safe firewall/network rollback procedure | High |
| LLD09-A004 | Create FW01 and JUMP01 recovery SOPs | High |
| LLD09-A005 | Validate isolated VM backup restoration | High |
| LLD09-A006 | Agree or revise provisional recovery targets | Medium |
| LLD09-A007 | Define backup retention and security details | Later design |
| LLD09-A008 | Reconcile recovery requirements with LLD-01 and LLD-07 | High |

15. LLD impact and traceability

| Related design | Impact |
| --- | --- |
| LLD-01 | HYP01 architecture, storage failure domains, VM specifications and deployment sequence |
| LLD-02 | Standard RHEL build, configuration preservation and commissioning |
| LLD-06 | FW01 network configuration, routing and firewall recovery |
| LLD-07 | Emergency administrative access and SSH recovery |
| LLD-12 | Backup security, credential protection and change validation |

16. Review and approval

This working paper recommends an interim recovery strategy appropriate to Northwind's initial infrastructure.

Approval would establish the minimum recovery requirements for FW01 and JUMP01 during Sprint 2.

It would not constitute approval of the complete Northwind backup architecture or confirmation that the recommended recovery mechanisms have already been implemented.

| Review item | Status |
| --- | --- |
| Recovery scenarios defined | Proposed |
| Recovery architecture defined | Proposed |
| Independent HYP01 access | Previously approved |
| Off-host backup requirement | Previously established |
| Backup destination selected | Outstanding |
| Recovery targets approved | Outstanding |
| Recovery testing completed | Not yet implemented |
| Working paper baseline approved | Pending |

Recommended disposition: Approve LLD-09-001 as the Sprint 2 recovery design baseline, subject to resolution of the outstanding implementation dependencies.