# Business Requirements Document

| Customer Name | Northwind Outdoor Ltd. |
| --- | --- |
| Project Name | IT Infrastructure Modernisation Project |
| Date | 03-Aug-2016 |
| Project Team | Jordan Hutchison |
| Version | v1.0 |

Contents

Business Requirements Document	1

Document Information	4

1.0 Purpose	4

1.1 Document Version Summary	4

2. Executive Summary	5

3. Project Description	6

4. Project Scope	7

4.1 In Scope	7

4.2 Out of Scope	7

5. Business Drivers	8

5.1 BD-001 – Improve Operational Efficiency	8

5.2 BD-002 – Improve Security, Resilience and Business Continuity	8

5.3 BD-003 – Support Future Growth	8

6. Current State Assessment	9

6.1 Current Environment	9

6.2 Current Processes	9

6.3 Current Challenges	10

7. Proposed Process	11

7.1 Delivery Approach	11

7.2	Proposed project lifecycle	12

7.3 Governance	12

8. Functional Requirements	13

9. Non-Functional Requirements	17

10.	Key Stakeholders	19

11.	Assumptions	19

12.	Constraints	20

13.	Risks	20

13.	Success Criteria	20

14. Approval	21

Appendix 1 – Glossary	21

Appendix 2 - Priority Table	21

## Document Information

### 1.0 Purpose

The purpose of this document is to summarize functional and procedural requirements captured by Redstone Consulting Professional Services during the business process mapping phase of the implementation.

This document represents information gathered in meetings held with the customer, which enables the Redstone team to map the business requirements to a best practice enterprise system comprising of Linux and suitable network devices and configuration. Once complete, this document will serve as a blueprint for the Redstone team to configure the system.

A series of questionnaires and discovery sessions, focusing on the key areas of the business, were used as a starting point for this exercise. This document remains consistent in structure to those questionnaires as it categorizes the findings into the same key process areas. This document is inclusive of all business requirements provided by the Customer.

### 1.1 Document Version Summary

| Revision | Date | Author(s) | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 03/08/2026 | Jordan Hutchison | Initial version of Requirements Document |
| 0.2 | 05/08/2026 | Jordan Hutchison | Updated Requirements following feedback from Northwind |
| 1.0 | 10.08.2026 | Jordan Hutchison | Finalised BRD following Workshop 2 |

## 2. Executive Summary

This Business Requirements Document (BRD) has been produced by Redstone Consulting following the discovery and requirements-gathering activities undertaken with Northwind Outdoor Ltd. It establishes the agreed business objectives, current operational challenges, and high-level requirements for the modernisation of Northwind's IT infrastructure.

The purpose of this document is to establish a clear and shared understanding of the business outcomes that the proposed infrastructure must achieve. It provides the baseline for subsequent solution design, implementation planning, testing, operational handover, and project governance, ensuring that future technical decisions remain aligned with Northwind Outdoor Ltd.'s business requirements and priorities.

During the discovery phase, Redstone Consulting engaged with Northwind stakeholders to understand the organisation's current operating environment, business-critical services, user and departmental requirements, operational processes, security expectations, business continuity objectives, and anticipated future growth. The resulting requirements identify opportunities to improve the standardisation, manageability, security, resilience, recoverability, and operational efficiency of the existing environment.

Northwind Outdoor Ltd. requires an infrastructure platform that can support its current business operations while providing a scalable foundation for future growth. The proposed environment is expected to provide centrally managed services, secure access to business information, appropriate monitoring and operational visibility, reliable backup and recovery capabilities, controlled system and software maintenance, and improved support for routine administration and automation. The infrastructure should also enable the IT team to manage and troubleshoot services effectively through documented operational procedures and appropriate administrative capabilities.

Business continuity and service recovery are key considerations within the requirements. Northwind has identified a current expectation for recovery of critical services within four hours; however, specific Recovery Time Objectives (RTOs) and Recovery Point Objectives (RPOs) will be assessed and confirmed on a service-by-service basis during the design phase. The design will consider the relationship between backup, recovery procedures, system resilience, documentation, automation, and operational processes when determining whether the agreed recovery objectives can be achieved.

The project will also establish a more controlled operational model for areas such as user lifecycle management, asset management, software and system updates, monitoring, capacity management, security, documentation, and operational recovery. Where practical, repetitive administrative activities should be capable of being standardised or automated to reduce manual effort, improve consistency, and minimise operational risk.

The project will be delivered through a phased and governed approach. Following approval of this BRD, the requirements will be recorded within a Requirements Traceability Matrix (RTM) and used to inform the subsequent High-Level Design (HLD), Statements of Work, detailed implementation planning, testing, and acceptance activities. High Availability remains a design-phase decision point and will be evaluated against its business benefits, operational requirements, risks, and associated costs before Northwind makes a final decision.

This document defines business requirements and desired capabilities rather than prescribing specific technologies or implementation methods. Technical solutions will be evaluated and documented during the subsequent design phases, with the final solution required to demonstrate clear traceability to the approved business requirements.

The intended audience for this document includes Northwind Outdoor Ltd. executive sponsors, business stakeholders, department managers, technical decision makers, and Redstone Consulting personnel responsible for the design, delivery, governance, and operational handover of the project.

## 3. Project Description

Northwind Outdoor Ltd. has engaged Redstone Consulting to assess, design, and support the modernisation of its existing IT infrastructure to provide a secure, reliable, scalable, and centrally managed platform capable of supporting the organisation's current operations and anticipated future growth.

The discovery and requirements-gathering activities identified a number of opportunities to improve the consistency, manageability, security, resilience, and operational maturity of the existing environment. As Northwind continues to grow, the organisation requires an infrastructure platform that reduces reliance on manual administration, improves the consistency of operational processes, protects business-critical information, and provides the IT team with appropriate capabilities to monitor, maintain, troubleshoot, and recover supported services.

The project will address business requirements relating to user and access management, business data and file services, infrastructure security, monitoring and operational visibility, backup and recovery, asset management, software and system maintenance, remote administration, business continuity, documentation, and future scalability. The modernised environment should also support controlled automation of repetitive administrative activities where practical, helping to reduce administrative overhead and improve operational consistency.

Particular emphasis will be placed on improving the organisation's ability to maintain and recover business-critical services. Northwind has identified a current expectation that critical services should be recoverable within four hours; however, specific recovery objectives will be assessed and confirmed for individual services during the design phase. The resulting design will consider appropriate backup, recovery, resilience, monitoring, documentation, and operational procedures required to support the agreed recovery objectives.

The project will also establish a more controlled approach to infrastructure operations. This includes formalising processes for user joiners, movers and leavers, IT asset management, software and system updates, pre-production testing, operational monitoring, capacity and performance management, scheduled administrative activities, troubleshooting, and technical recovery. Appropriate operational documentation, including Standard Operating Procedures (SOPs), technical runbooks, recovery procedures, and relevant user documentation, will form part of the project deliverables.

The solution must maintain compatibility with Northwind's existing business services and minimise disruption to normal business operations throughout implementation. Migration and deployment activities will therefore be planned and validated through controlled testing and agreed implementation approaches before changes are introduced into the production environment. Appropriate customer subject matter experts will participate in testing and User Acceptance Testing (UAT) to confirm that delivered capabilities meet the agreed business requirements.

The project will be delivered through a phased and governed approach. Following approval of this Business Requirements Document, the requirements will be prioritised and traced through the Requirements Traceability Matrix (RTM). Related requirements will subsequently be grouped into Statements of Work (SoWs), with detailed technical designs, implementation plans, testing activities, and acceptance criteria developed for each agreed delivery phase.

High Availability remains a design-phase decision point. Redstone Consulting will evaluate appropriate availability options, including their expected business benefits, operational implications, risks, and costs, before Northwind makes a final decision regarding the level of availability required for individual services.

This Business Requirements Document establishes the agreed business requirements and desired capabilities for the project. It intentionally does not prescribe specific technologies, products, architectures, or implementation methods. These decisions will be evaluated during the subsequent design phases, with all proposed technical solutions required to demonstrate clear traceability to the approved business requirements.

## 4. Project Scope

### 4.1 In Scope

The scope of this engagement includes the assessment, design, and phased implementation of an improved IT infrastructure and associated operational processes that support the current and future business requirements of Northwind Outdoor Ltd.

The project includes, but is not limited to:

- Assessment and documentation of the existing IT environment, infrastructure, business services, and operational processes.

- Definition, prioritisation, and traceability of agreed business and technical requirements.

- Design and phased implementation of a secure, reliable, scalable, and centrally managed infrastructure.

- Improvement of user identity, access management, and joiner, mover, and leaver processes.

- Implementation of appropriate role-based access controls and protection of business information.

- Improvement of centralised business data storage, file sharing, data organisation, and departmental access controls.

- Improvement of infrastructure and host-level security controls.

- Implementation of appropriate monitoring, alerting, logging, operational visibility, and capacity/performance management capabilities.

- Improvement of backup, recovery, and business continuity capabilities for business-critical systems and data.

- Development of controlled processes for software and system updates, including pre-production or sandbox testing where appropriate.

- Introduction or improvement of IT asset management and associated operational processes.

- Identification and implementation of appropriate opportunities for administrative automation and scheduled operational activities.

- Provision of secure remote administration and appropriate secure remote access to business services.

- Support for the controlled migration and deployment of infrastructure and business services while minimising disruption to normal business operations.

- Testing and validation of proposed changes within controlled environments prior to production deployment where appropriate.

- Customer User Acceptance Testing (UAT), including participation by nominated Northwind subject matter experts.

- Evaluation of availability and resilience options, including High Availability where appropriate, with final implementation dependent upon the outcome of the design and associated business and cost considerations.

- Production of technical and operational documentation, including Standard Operating Procedures (SOPs), technical runbooks, recovery procedures, implementation documentation, and relevant user documentation.

- Knowledge transfer, operational training, and handover to designated Northwind personnel.

- Development of appropriate operational and management reporting to provide visibility of infrastructure health, capacity, performance, security, and service status.

- Establishment of a scalable infrastructure foundation capable of supporting Northwind's anticipated future growth and future Statements of Work.

### 4.2 Out of Scope

The following activities are outside the scope of this engagement unless formally agreed through change control or included within a future Statement of Work:

- Replacement or refresh of end-user computing hardware, including desktop and laptop devices.

- Replacement, redevelopment, or major modification of third-party line-of-business applications.

- Development of bespoke business software or custom applications.

- Replacement or migration of Microsoft 365 services unless specifically required to support an approved infrastructure capability.

- Replacement of existing business applications solely for the purpose of infrastructure modernisation.

- Physical office cabling, structured cabling, telecommunications infrastructure, or building infrastructure changes.

- Major redesign or replacement of network infrastructure unless specifically required to deliver an approved business requirement.

- Changes to business processes that are unrelated to the IT infrastructure modernisation programme.

- Migration of data or services not identified as part of the agreed project scope.

- Support for legacy or third-party systems that are not identified during discovery or subsequently agreed through change control.

- Ongoing managed IT support or service desk operations following project handover unless separately agreed.

- Procurement or replacement of hardware, software licences, or third-party services unless explicitly included within an approved Statement of Work.

- Implementation of High Availability capabilities where Northwind does not approve the associated business case, cost, or operational requirements.

- Future infrastructure capabilities identified during the project but not prioritised for the current delivery scope.

## 5. Business Drivers

### 5.1 BD-001 – Improve Operational Efficiency and Management

Northwind Outdoor Ltd. requires an IT environment that can be managed consistently and efficiently as the organisation grows. The current environment relies on a number of manual administrative processes and practices that have developed over time, increasing administrative effort and creating opportunities for inconsistency.

The project will establish a more standardised and centrally managed operating model that improves the efficiency of routine IT administration and provides greater operational visibility. This includes improving processes for user lifecycle management, IT asset management, software and system maintenance, monitoring, documentation, scheduled administrative activities, and the controlled automation of repetitive tasks where practical.

The modernised environment should also provide the IT team with appropriate capabilities to administer, monitor, troubleshoot, and maintain supported services effectively, including where secure remote administration is required.

Expected Benefits:

- Reduced manual administration and administrative overhead.

- Faster and more consistent user onboarding, role changes, and offboarding.

- Improved standardisation of infrastructure and operational processes.

- Improved visibility of infrastructure health, capacity, performance, and operational issues.

- More consistent software and system maintenance processes.

- Improved IT asset visibility and management.

- Greater use of appropriate automation for repetitive administrative activities.

- Improved documentation and operational knowledge.

- Improved efficiency of routine troubleshooting and system administration.

### 5.2 BD-002 – Improve Security, Resilience and Business Continuity

Northwind Outdoor Ltd. relies upon a number of business-critical IT services and information systems to support its day-to-day operations. Protecting business information, controlling access to systems and data, maintaining service availability, and ensuring that critical services can be recovered following an incident are essential to the continued operation of the business.

The project will strengthen security controls, improve infrastructure resilience, and establish more robust backup, recovery, monitoring, logging, and operational procedures. The solution should provide appropriate protection against unauthorised access, data loss, service disruption, and operational failures while providing the IT team with sufficient information and procedures to investigate and respond to incidents.

Northwind has identified a current expectation that critical services should be recoverable within four hours. Specific Recovery Time Objectives (RTOs) and Recovery Point Objectives (RPOs) will be assessed and confirmed for individual business-critical services during the design phase.

The project will also evaluate appropriate availability and resilience options, including High Availability where justified by business requirements, operational considerations, risk, and cost.

Expected Benefits:

- Reduced operational and business continuity risk.

- Improved protection of business and customer information.

- Improved control over user and administrative access.

- Improved detection and investigation of security and operational events.

- Improved backup and recovery capability.

- Greater confidence that business-critical services can be recovered within agreed objectives.

- Improved infrastructure resilience and service availability.

- Reduced impact of infrastructure or service failures.

- Improved ability to investigate, troubleshoot, and recover from operational incidents.

### 5.3 BD-003 – Support Future Growth

Northwind Outdoor Ltd. expects continued organisational growth over the coming years. The infrastructure must therefore provide a scalable foundation capable of supporting additional users, departments, business services, and future operational requirements without requiring significant redesign or introducing disproportionate administrative overhead.

The project will establish consistent infrastructure and operational standards that allow the environment to grow in a controlled manner. Future expansion should be achievable through repeatable processes and established operational practices rather than requiring significant redesign or introducing unnecessary complexity.

The design should also provide sufficient flexibility to support future Statements of Work and additional business capabilities as Northwind's requirements evolve.

Expected Benefits:

- Infrastructure capable of supporting projected organisational growth.

- Efficient introduction of new users, departments, and services.

- Reduced requirement for significant infrastructure redesign as the organisation expands.

- Improved ability to scale operational processes alongside infrastructure.

- Lower long-term administrative and infrastructure costs.

- Greater flexibility to introduce future business capabilities.

- A consistent foundation for future Statements of Work and infrastructure development.

## 6. Current State Assessment

Provide details of your current process for addressing the primary issue your project attempts to solve. Feel free to include diagrams, flowcharts, or other visuals to illustrate the current process

### 6.1 Current Environment

During the discovery workshops, Redstone Consulting gathered information relating to Northwind Outdoor Ltd.'s current IT environment and supporting infrastructure.

Northwind Outdoor Ltd. currently operates from a single primary office location and employs approximately 50 members of staff across Sales, Finance, Human Resources, Operations, Warehouse, Customer Services, Marketing, and Information Technology departments.

The organisation's users primarily utilise Microsoft Windows desktop and laptop computers to access business applications, departmental file shares, email services, and internet-based resources. Microsoft 365 is used to provide corporate email, calendaring, and office productivity applications.

The existing server infrastructure is hosted on-premises and consists primarily of Microsoft Windows Server systems providing core business services, including Active Directory domain services, user authentication, DNS, DHCP, file sharing, and Group Policy management. Business data is stored centrally and accessed via departmental network shares.

The organisation also relies upon several line-of-business applications, including accounting software used by the Finance department and inventory management systems supporting warehouse operations. These applications are considered business critical and are dependent upon the continued availability of the supporting infrastructure.

Network services are delivered through an existing switched LAN with centrally managed internet connectivity, providing wired access throughout the office environment. Remote access capabilities are available for authorised users to support hybrid working arrangements.

Day-to-day administration of the environment is performed by a small internal IT team responsible for infrastructure management, user administration, endpoint support, software deployment, and routine maintenance activities.

### 6.2 Current Processes

The current IT operating model relies upon a combination of manual administrative procedures and established operational practices developed over time.

Key operational processes identified during the discovery phase include:

- User accounts are created, modified, and disabled manually by the IT team following requests from department managers.

- Departmental permissions are assigned individually based upon business requirements and maintained through existing directory services.

- Shared departmental data is stored centrally and accessed via network file shares.

- Software installation and workstation configuration are managed by the internal IT team.

- Routine maintenance activities, including operating system updates, server maintenance, and infrastructure monitoring, are performed during scheduled maintenance windows where possible.

- Backup procedures are performed for business-critical systems; however, the current strategy and recovery procedures require further review as part of the design phase.

- Technical documentation exists for portions of the environment but is not comprehensive across all infrastructure components.

- Infrastructure changes are coordinated by the internal IT team using informal change management procedures appropriate to the current size of the organisation.

### 6.3 Current Challenges

Although the current environment continues to support day-to-day business operations, the discovery workshops identified several operational challenges that may affect the organisation's ability to support future growth and evolving business requirements.

The principal challenges identified include:

- Infrastructure has evolved organically over several years, resulting in inconsistent standards and administrative practices.

- Increasing administrative effort is required to manage users, permissions, and infrastructure as the organisation continues to grow.

- Existing infrastructure provides limited standardisation, making future expansion and ongoing support more complex.

- Business-critical services are highly dependent upon a small number of key systems, increasing operational risk in the event of service disruption.

- Existing documentation does not fully reflect the current environment, increasing reliance on internal knowledge for support and troubleshooting.

- Opportunities exist to improve infrastructure resilience, security controls, backup processes, and disaster recovery planning.

- Future business growth is expected to place additional demands upon the existing infrastructure, requiring a more scalable and centrally managed operating model.

## 7. Proposed Process

### 7.1 Delivery Approach

Redstone Consulting proposes to deliver this engagement using a structured, iterative delivery methodology that enables Northwind Outdoor Ltd. to realise business value incrementally while maintaining appropriate project governance and minimising operational risk.

Following approval of this Business Requirements Document (BRD), the approved business requirements will be prioritised according to business value, operational dependencies, and implementation complexity. Related requirements will be grouped into discrete Statements of Work (SoWs), with each Statement of Work delivering one or more complete business capabilities.

Each Statement of Work will be delivered through a series of planned project sprints. During each sprint, Redstone Consulting will undertake solution design, implementation, testing, documentation, and internal quality assurance activities before presenting the completed deliverables for customer review and acceptance.

Implementation activities will initially be performed within an isolated pre-production environment to validate the proposed solution, verify functionality, produce supporting documentation, and reduce implementation risk prior to deployment into the live production environment.

Business requirements identified as Must Have priorities will be addressed within the initial Statements of Work, establishing the core infrastructure and foundational services upon which subsequent project phases will build. Lower-priority requirements will be scheduled into future Statements of Work following successful completion and acceptance of the foundational capabilities.

Each Statement of Work will conclude with formal customer review and acceptance before the next phase of delivery commences. This iterative approach ensures that progress is measurable, business priorities remain aligned throughout the engagement, and opportunities for feedback can be incorporated into future project activities through the agreed governance and change management processes.

### Proposed project lifecycle

Following approval of the Business Requirements Document (BRD), Redstone Consulting will deliver the engagement using a phased lifecycle that combines structured project governance with iterative delivery.

The proposed project lifecycle consists of the following stages:

- Business Requirements Approval – Review and formally approve the Business Requirements Document, establishing the agreed project baseline.

- Requirements Prioritisation – Assess and prioritise approved business requirements based on business value, operational dependencies, project risk, and implementation complexity.

- Statement of Work Definition – Group related business requirements into discrete Statements of Work (SoWs), each delivering one or more complete business capabilities.

- Iterative Delivery – Deliver each Statement of Work through a series of planned project sprints incorporating solution design, implementation, testing, documentation, and internal quality assurance activities within a controlled pre-production environment.

- Customer Review and Acceptance – Present completed deliverables for customer review, acceptance testing, and formal sign-off before progressing to the next SOW.

- Operational Handover – Upon completion of the agreed project scope, provide operational documentation, knowledge transfer, administrative procedures, and formal handover to Northwind Outdoor Ltd.

This lifecycle enables the project to deliver measurable business value incrementally while maintaining governance, reducing implementation risk, and allowing future Statements of Work to be reprioritised as business requirements evolve.

### 7.3 Governance

Project governance will be maintained through structured documentation, formal review stages, and controlled change management throughout the engagement.

The approved Business Requirements Document (BRD) will act as the primary source of truth for the agreed business objectives and requirements. Following approval, all business requirements will be recorded within a Requirements Traceability Matrix (RTM), providing end-to-end traceability from discovery findings through to design, implementation, testing, and customer acceptance.

Each Statement of Work will define a discrete package of work aligned to one or more approved business capabilities. Prior to implementation, Redstone Consulting will produce the supporting High-Level Design (HLD), Low-Level Design (LLD), implementation documentation, and test plans necessary to deliver the agreed scope.

Throughout the project, regular stakeholder reviews will be conducted to confirm progress, validate completed deliverables, and ensure continued alignment with business priorities. Any proposed changes to approved requirements, project scope, or delivery priorities will be assessed through the agreed change management process before implementation.

This governance model provides Northwind Outdoor Ltd. with clear visibility of project progress while ensuring that every technical deliverable can be traced back to an approved business requirement.

## 8. Functional Requirements

Detail the project’s functional requirements by enumerating the ways in which the current process addresses the issue and by describing the functional requirements necessary to the project’s success.

| BR ID | Title | Description | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BR-001 | Business Service Continuity | The proposed solution shall maintain all existing business-critical services while providing enhanced capabilities that improve security, resilience, operational efficiency and scalability. | Must | Operations Director | BD-001 | All existing business services remain available following implementation. | Foundation requirement. |
| BR-002 | Centralised User Identity Management | The organisation requires a centrally managed solution for creating, modifying and removing user accounts. | Must | IT Manager | BD-001 | User accounts can be managed from a central administration point. | Foundation capability. |
| BR-003 | Automated User Provisioning | The solution shall reduce manual administration by automating user onboarding, role changes and offboarding where appropriate. | Must | HR Manager | BD-001 | User lifecycle activities follow documented automated workflows where possible. | Supports operational efficiency. |
| BR-004 | Role-Based Access Control | User access shall be assigned according to business role and departmental responsibilities. | Must | IT Manager | BD-002 | Users can access only authorised resources. | Supports least privilege. |
| BR-005 | Secure File Services | The organisation requires secure, centrally managed file storage for departmental and shared business information. | Must | Operations Manager | BD-001 | Departments can securely access shared files. | Business critical. |
| BR-006 | Structured Data Organisation | The solution shall support consistent organisation of business information, including standard folder structures, naming conventions and governance processes. | Should | Operations Manager | BD-001 | Business data follows agreed organisational standards. | Detailed implementation to be defined during design. |
| BR-007 | Departmental Data Segregation | Departmental information shall be logically separated to prevent unauthorised access. | Must | Finance Manager | BD-002 | Users cannot access data outside their authorised departments. | Supports confidentiality. |
| BR-008 | Secure Data Access | Access to business data shall be authenticated, authorised and auditable. | Must | IT Manager | BD-002 | Only authorised users can access sensitive business data. | Security requirement. |
| BR-009 | Centralised Logging | The solution shall provide centralised collection and retention of system and security logs. | Must | IT Manager | BD-002 | Logs are centrally available for investigation and auditing. | Supports monitoring and compliance. |
| BR-010 | Monitoring and Alerting | The organisation requires proactive monitoring of infrastructure health, errors, capacity, security events and operational risks. | Must | IT Manager | BD-002 | Critical events generate alerts for the IT team. | Operational capability. |
| BR-011 | Threat Detection | The solution shall provide mechanisms to identify potential security threats, suspicious activity and indicators of compromise. | Should | IT Manager | BD-002 | Security events can be detected and investigated. | Implementation technology to be determined. |
| BR-012 | Business Continuity Backups | Business-critical systems and data shall be backed up automatically according to agreed business requirements. | Must | IT Manager | BD-002 | Backups complete successfully without manual intervention. | Business continuity. |
| BR-013 | Backup Validation | The organisation requires routine validation of backup integrity through scheduled restoration and recovery testing. | Should | IT Manager | BD-002 | Successful restore testing is completed and documented. | Supports disaster recovery. |
| BR-014 | Application Resilience | Business-critical applications shall minimise single points of failure and support improved service resilience. | Must | Operations Director | BD-002 | Critical applications remain available during expected failure scenarios. | Includes inventory system improvements. |
| BR-015 | Remote Administration | The IT team shall be able to securely administer infrastructure remotely. | Must | IT Manager | BD-001 | Authorised administrators can securely manage systems remotely. | Supports operational flexibility. |
| BR-016 | Secure Remote Access | Authorised users shall have secure remote access to business services where required. | Must | Operations Director | BD-002 | Approved users can securely access business resources remotely. | VPN and related technologies to be evaluated during design. |
| BR-017 | Network Security | The solution shall improve protection of the corporate network through appropriate security controls governing access to internal and external resources. | Must | IT Manager | BD-002 | Network access complies with approved security policies. | Technology to be determined. |
| BR-018 | Network Segmentation | The infrastructure shall support logical separation of business systems and services to improve security and operational resilience. | Should | IT Manager | BD-002 | Business services are appropriately segregated according to operational requirements. | Detailed design required. |
| BR-019 | Integration with Existing Business Services | The proposed solution shall integrate with existing business systems and cloud services where required to support business operations and migration activities. | Must | IT Manager | BD-001 | Existing business applications continue to operate following implementation. | Avoids committing to specific technologies. |
| BR-020 | Business Application Hosting | The infrastructure shall provide a reliable platform for hosting business-critical applications and supporting services. | Must | Operations Director | BD-003 | Business applications operate reliably within agreed service levels. | Future expansion supported. |
| BR-021 | Infrastructure Scalability | The infrastructure shall support future organisational growth without significant redesign. | Should | IT Manager | BD-003 | New users, departments and services can be introduced efficiently. | Five-year growth objective. |
| BR-022 | Infrastructure Standardisation | The organisation requires standardised infrastructure, configuration and operational practices to improve consistency and supportability. | Must | IT Manager | BD-001 | Documented standards are implemented across the environment. | Supports operational maturity. |
| BR-023 | Operational Documentation | Current technical and operational documentation shall be maintained throughout the project lifecycle. | Must | IT Manager | BD-001 | Documentation accurately reflects the implemented environment. | Project deliverable. |
| BR-024 | Reporting and Visibility | The solution shall provide management with appropriate operational and security reporting to support business decision making. | Should | Operations Director | BD-001 | Required reports are available to authorised stakeholders. | Reporting requirements to be confirmed. |
| BR-025 | Approval Workflows | The solution shall support business approval processes where required for administrative or operational activities. | Could | Operations Director | BD-001 | Approval workflows are implemented for agreed business processes. | Requires further requirements gathering. |
| BR-026 | Print Services | The proposed solution shall continue to support business printing services where required. | Should | Operations Manager | BD-001 | Business printing remains available following implementation. | Existing functionality retained. |

## 9. Non-Functional Requirements

Detail all non-functional requirements (NFRs) of the project, including such things as features, system behavior, and project characteristics that relate to user experience.

| NFR ID | Category | Title | Requirement | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-001 | Availability | Service Availability | Business-critical services shall be available during agreed business operating hours, excluding approved maintenance windows. | Must | Operations Director | BD-002 | Service availability meets agreed business expectations. | Service levels to be defined during design. |
| NFR-002 | Reliability | System Reliability | The solution shall provide reliable operation with minimal unplanned service interruption. | Must | IT Manager | BD-002 | No recurring service failures caused by infrastructure instability. | Supports operational resilience. |
| NFR-003 | Performance | System Performance | The solution shall provide acceptable performance for all supported business operations under normal operating conditions. | Must | Operations Director | BD-001 | Users experience acceptable response times for business activities. | Performance targets to be agreed. |
| NFR-004 | Scalability | Business Growth | The solution shall support the organisation's projected growth over the next five years without significant architectural redesign. | Should | Operations Director | BD-003 | New users and services can be added with minimal disruption. | Growth assumptions to be validated. |
| NFR-005 | Security | Access Security | All systems shall restrict access to authorised users and administrators in accordance with approved security policies. | Must | IT Manager | BD-002 | Unauthorised access is prevented. | Applies to all services. |
| NFR-006 | Security | Auditability | Administrative and security-related activities shall be recorded in audit logs suitable for investigation and compliance purposes. | Must | IT Manager | BD-002 | Required audit information is retained and searchable. | Supports investigations. |
| NFR-007 | Security | Data Protection | Business data shall be protected from unauthorised disclosure, modification or loss. | Must | Finance Manager | BD-002 | Data protection controls meet business requirements. | Applies across the environment. |
| NFR-008 | Maintainability | Operational Support | The infrastructure shall be designed to support routine maintenance with minimal disruption to business operations. | Must | IT Manager | BD-001 | Routine maintenance can be completed within agreed maintenance windows. | Supports operational efficiency. |
| NFR-009 | Recoverability | Service Recovery | Business-critical systems and data shall be recoverable within agreed business recovery objectives. | Must | Operations Director | BD-002 | Recovery procedures achieve agreed recovery objectives. | RTO/RPO to be defined during design. |
| NFR-010 | Supportability | Documentation | Technical documentation shall accurately reflect the implemented environment and be maintained throughout the project lifecycle. | Must | IT Manager | BD-001 | Documentation is complete and current at project handover. | Project deliverable. |
| NFR-011 | Usability | Administrative Simplicity | The solution shall simplify routine administrative tasks through standardised management processes and consistent operational procedures. | Should | IT Manager | BD-001 | Common administrative tasks are completed more efficiently than the current environment. | Supports operational maturity. |
| NFR-012 | Compatibility | Business Integration | The solution shall support integration with existing business systems and approved third-party services where required. | Must | IT Manager | BD-001 | Existing business systems continue to operate successfully. | Specific integrations defined during design. |
| NFR-013 | Compliance | Governance | The solution shall support the organisation's legal, regulatory and internal governance obligations. | Should | Operations Director | BD-002 | Compliance requirements are demonstrably supported. | Requirements to be confirmed. |
| NFR-014 | Monitoring | Operational Visibility | The solution shall provide sufficient monitoring and reporting to enable timely identification of service degradation and operational issues. | Must | IT Manager | BD-002 | Operational issues are detected within agreed monitoring thresholds. | Supports proactive operations. |
| NFR-015 | Extensibility | Future Enhancement | The solution shall be sufficiently modular to support future enhancements without significant redesign or business disruption. | Should | IT Manager | BD-003 | New capabilities can be introduced without major architectural changes. | Supports future Statements of Work. |

## Key Stakeholders

| Role | Responsibility |
| --- | --- |
| CEO | Executive Sponsor |
| Operations Director | Business Sponsor / Project Owner |
| IT Manager | Technical Authority |
| Finance Manager | Finance Systems & Budget Approval |
| HR Manager | User Lifecycle & HR Processes |
| Department Managers | Departmental Requirements & Acceptance |
| Redstone Project Manager | Project Delivery |
| Redstone Lead Consultant | Solution Design & Delivery |

## Assumptions

| ID | Assumption |
| --- | --- |
| A-001 | Northwind will provide access to relevant stakeholders throughout the project. |
| A-002 | Existing documentation accurately reflects the current environment where available. |
| A-003 | Existing business services will remain operational during project delivery. |
| A-004 | Customer subject matter experts will be available for design reviews and testing. |
| A-005 | Required software licensing and third-party services can be retained or modified as required. |
| A-006 | Future growth projections provided during discovery are representative of expected business growth. |

## Constraints

| ID | Constraint |
| --- | --- |
| C-001 | Business-critical services must remain available throughout implementation. |
| C-002 | Project activities must minimise disruption to normal business operations. |
| C-003 | Existing business applications must continue to function during migration. |
| C-004 | Implementation windows may be restricted to agreed maintenance periods. |
| C-005 | Budget and project scope will be managed through approved Statements of Work. |
| C-006 | All proposed changes must follow agreed change management procedures. |

## Risks

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-001 | Incomplete requirements identified after project commencement | Customer review and approval of BRD prior to design. |
| R-002 | Business disruption during implementation | Phased implementation and pre-production testing. |
| R-003 | Insufficient stakeholder availability | Early scheduling of workshops and reviews. |
| R-004 | Legacy systems introduce unforeseen technical limitations | Technical discovery during design phase. |
| R-005 | Scope growth throughout the project | Formal change management and Statements of Work. |
| R-006 | Single points of failure identified within the current environment | Address through future design activities. |

## Success Criteria

- The Business Requirements Document is formally approved.

- All agreed business requirements are successfully implemented.

- Existing business functionality is maintained throughout the project.

- Core infrastructure supports projected business growth.

- Security and resilience are demonstrably improved.

- Required documentation is completed and accepted.

- Customer acceptance testing is successfully completed.

- Operational handover is completed and accepted by Northwind.

- Project objectives are achieved within agreed scope and Statements of Work.

## 14. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor |  |  |  |
| Operations Director |  |  |  |
| IT Manager |  |  |  |
| Redstone Project Manager |  |  |  |
| Lead Consultant |  |  |  |

## Appendix 1 – Glossary

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document |
| BR | Business Requirement |
| BD | Business Driver |
| RTM | Requirements Traceability Matrix |
| SoW | Statement of Work |
| HLD | High-Level Design |
| LLD | Low-Level Design |
| SME | Subject Matter Expert |
| MoSCoW | Prioritisation method (Must, Should, Could, Won't) |

## Appendix 2 - Priority Table

| Value | Rating | Description |
| --- | --- | --- |
| 1 | Critical | The requirement is critical to the project’s success. Without fulfilling this requirement, the project is not possible. |
| 2 | High | The requirement is high priority re the project’s success, but the project could still be implemented in a minimum viable product (MVP) scenario. |
| 3 | Medium | The requirement is important to the project’s success, as it provides value, but the project could still be implemented in an MVP scenario. |
| 4 | Low | The requirement is low priority (i.e., it would be nice to have), but the project’s success is not dependent upon it. |
| 5 | Future | The requirement is outside of the project’s scope and is included as a possible component of a prospective release and/or feature. |