# Business Requirements Document

| Customer Name | Northwind Outdoor Ltd. |
| --- | --- |
| Project Name | IT Infrastructure Modernisation Project |
| Date | 03-Aug-2016 |
| Project Team | 0x4A48 |
| Version | v1.0 |

Contents

Business Requirements Document	1

Document Information	4

1.0 Purpose	4

1.1 Document Version Summary	4

2. Executive Summary	5

3. Project Description	7

4. Project Scope	9

4.1 In Scope	9

4.2 Out of Scope	10

5. Business Drivers	11

5.1 BD-001 – Improve Operational Efficiency and Management	11

5.2 BD-002 – Improve Security, Resilience and Business Continuity	11

5.3 BD-003 – Support Future Growth	12

6. Current State Assessment	13

6.1 Current Environment	13

6.2 Current Processes	13

6.3 Current Challenges	15

7. Proposed Process	17

7.1 Delivery Approach	17

7.2	Proposed project lifecycle	18

7.3 Governance	20

8. Functional Requirements	22

9. Non-Functional Requirements	28

10.	Key Stakeholders	31

11.	Assumptions	32

12.	Constraints	33

13.	Risks	34

13.	Success Criteria	35

14.	Approval	37

Approval Sign-Off	37

Baseline	37

Appendix 1 – Glossary	37

Appendix 2 - Priority Table	38

## Document Information

### 1.0 Purpose

The purpose of this document is to summarize functional and procedural requirements captured by Redstone Consulting Professional Services during the business process mapping phase of the implementation.

This document represents information gathered in meetings held with the customer, which enables the Redstone team to map the business requirements to a best practice enterprise system comprising of Linux and suitable network devices and configuration. Once complete, this document will serve as a blueprint for the Redstone team to configure the system.

A series of questionnaires and discovery sessions, focusing on the key areas of the business, were used as a starting point for this exercise. This document remains consistent in structure to those questionnaires as it categorizes the findings into the same key process areas. This document is inclusive of all business requirements provided by the Customer.

### 1.1 Document Version Summary

| Revision | Date | Author(s) | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 03/08/2026 | JH | Initial version of Requirements Document |
| 0.2 | 05/08/2026 | JH | Updated Requirements following feedback from Northwind |
| 1.0 | 10.08.2026 | JH | Finalised BRD following Workshop 2 |

## 2. Executive Summary

This Business Requirements Document (BRD) has been produced by Redstone Consulting following the discovery and requirements-gathering activities undertaken with Northwind Outdoor Ltd. It establishes the agreed business objectives, current operational challenges, and high-level requirements for the modernisation of Northwind's IT infrastructure.

The purpose of this document is to establish a clear and shared understanding of the business outcomes that the proposed infrastructure must achieve. It provides the baseline for subsequent solution design, implementation planning, testing, operational handover, and project governance, ensuring that future technical decisions remain aligned with Northwind Outdoor Ltd.'s business requirements and priorities.

During the discovery phase, Redstone Consulting engaged with Northwind stakeholders to understand the organisation's current operating environment, business-critical services, user and departmental requirements, operational processes, security expectations, business continuity objectives, and anticipated future growth. The resulting requirements identify opportunities to improve the standardisation, manageability, security, resilience, recoverability, and operational efficiency of the existing environment.

Northwind Outdoor Ltd. requires an infrastructure platform that can support its current business operations while providing a scalable foundation for future growth. The proposed environment is expected to provide centrally managed services, secure access to business information, appropriate monitoring and operational visibility, reliable backup and recovery capabilities, controlled system and software maintenance, and improved support for routine administration and automation. The infrastructure should also enable the IT team to manage and troubleshoot services effectively through documented operational procedures and appropriate administrative capabilities.

Business continuity and service recovery are key considerations within the requirements. Northwind has identified a current expectation for recovery of critical services within four hours; however, specific Recovery Time Objectives (RTOs) and Recovery Point Objectives (RPOs) will be assessed and confirmed on a service-by-service basis during the design phase. The design will consider the relationship between backup, recovery procedures, system resilience, documentation, automation, and operational processes when determining whether the agreed recovery objectives can be achieved.

The project will also establish a more controlled operational model for areas such as user lifecycle management, asset management, software and system updates, monitoring, capacity management, security, documentation, and operational recovery. Where practical, repetitive administrative activities should be capable of being standardised or automated to reduce manual effort, improve consistency, and minimise operational risk.

The project will be delivered through a phased and governed approach. Following approval of this BRD, the requirements will be recorded within a Requirements Traceability Matrix (RTM) and used to inform the subsequent High-Level Design (HLD), Statements of Work, detailed implementation planning, testing, and acceptance activities. High Availability remains a design-phase decision point and will be evaluated against its business benefits, operational requirements, risks, and associated costs before Northwind makes a final decision.

This document defines business requirements and desired capabilities rather than prescribing specific technologies or implementation methods. Technical solutions will be evaluated and documented during the subsequent design phases, with the final solution required to demonstrate clear traceability to the approved business requirements.

The intended audience for this document includes Northwind Outdoor Ltd. executive sponsors, business stakeholders, department managers, technical decision makers, and Redstone Consulting personnel responsible for the design, delivery, governance, and operational handover of the project.

## 3. Project Description

Northwind Outdoor Ltd. has engaged Redstone Consulting to assess, design, and support the modernisation of its existing IT infrastructure to provide a secure, reliable, scalable, and centrally managed platform capable of supporting the organisation's current operations and anticipated future growth.

The discovery and requirements-gathering activities identified a number of opportunities to improve the consistency, manageability, security, resilience, and operational maturity of the existing environment. As Northwind continues to grow, the organisation requires an infrastructure platform that reduces reliance on manual administration, improves the consistency of operational processes, protects business-critical information, and provides the IT team with appropriate capabilities to monitor, maintain, troubleshoot, and recover supported services.

The project will address business requirements relating to user and access management, business data and file services, infrastructure security, monitoring and operational visibility, backup and recovery, asset management, software and system maintenance, remote administration, business continuity, documentation, and future scalability. The modernised environment should also support controlled automation of repetitive administrative activities where practical, helping to reduce administrative overhead and improve operational consistency.

Particular emphasis will be placed on improving the organisation's ability to maintain and recover business-critical services. Northwind has identified a current expectation that critical services should be recoverable within four hours; however, specific recovery objectives will be assessed and confirmed for individual services during the design phase. The resulting design will consider appropriate backup, recovery, resilience, monitoring, documentation, and operational procedures required to support the agreed recovery objectives.

The project will also establish a more controlled approach to infrastructure operations. This includes formalising processes for user joiners, movers and leavers, IT asset management, software and system updates, pre-production testing, operational monitoring, capacity and performance management, scheduled administrative activities, troubleshooting, and technical recovery. Appropriate operational documentation, including Standard Operating Procedures (SOPs), technical runbooks, recovery procedures, and relevant user documentation, will form part of the project deliverables.

The solution must maintain compatibility with Northwind's existing business services and minimise disruption to normal business operations throughout implementation. Migration and deployment activities will therefore be planned and validated through controlled testing and agreed implementation approaches before changes are introduced into the production environment. Appropriate customer subject matter experts will participate in testing and User Acceptance Testing (UAT) to confirm that delivered capabilities meet the agreed business requirements.

The project will be delivered through a phased and governed approach. Following approval of this Business Requirements Document, the requirements will be prioritised and traced through the Requirements Traceability Matrix (RTM). Related requirements will subsequently be grouped into Statements of Work (SoWs), with detailed technical designs, implementation plans, testing activities, and acceptance criteria developed for each agreed delivery phase.

High Availability remains a design-phase decision point. Redstone Consulting will evaluate appropriate availability options, including their expected business benefits, operational implications, risks, and costs, before Northwind makes a final decision regarding the level of availability required for individual services.

This Business Requirements Document establishes the agreed business requirements and desired capabilities for the project. It intentionally does not prescribe specific technologies, products, architectures, or implementation methods. These decisions will be evaluated during the subsequent design phases, with all proposed technical solutions required to demonstrate clear traceability to the approved business requirements.

## 4. Project Scope

### 4.1 In Scope

The scope of this engagement includes the assessment, design, and phased implementation of an improved IT infrastructure and associated operational processes that support the current and future business requirements of Northwind Outdoor Ltd.

The project includes, but is not limited to:

- Assessment and documentation of the existing IT environment, infrastructure, business services, and operational processes.

- Definition, prioritisation, and traceability of agreed business and technical requirements.

- Design and phased implementation of a secure, reliable, scalable, and centrally managed infrastructure.

- Improvement of user identity, access management, and joiner, mover, and leaver processes.

- Implementation of appropriate role-based access controls and protection of business information.

- Improvement of centralised business data storage, file sharing, data organisation, and departmental access controls.

- Improvement of infrastructure and host-level security controls.

- Implementation of appropriate monitoring, alerting, logging, operational visibility, and capacity/performance management capabilities.

- Improvement of backup, recovery, and business continuity capabilities for business-critical systems and data.

- Development of controlled processes for software and system updates, including pre-production or sandbox testing where appropriate.

- Introduction or improvement of IT asset management and associated operational processes.

- Identification and implementation of appropriate opportunities for administrative automation and scheduled operational activities.

- Provision of secure remote administration and appropriate secure remote access to business services.

- Support for the controlled migration and deployment of infrastructure and business services while minimising disruption to normal business operations.

- Testing and validation of proposed changes within controlled environments prior to production deployment where appropriate.

- Customer User Acceptance Testing (UAT), including participation by nominated Northwind subject matter experts.

- Evaluation of availability and resilience options, including High Availability where appropriate, with final implementation dependent upon the outcome of the design and associated business and cost considerations.

- Production of technical and operational documentation, including Standard Operating Procedures (SOPs), technical runbooks, recovery procedures, implementation documentation, and relevant user documentation.

- Knowledge transfer, operational training, and handover to designated Northwind personnel.

- Development of appropriate operational and management reporting to provide visibility of infrastructure health, capacity, performance, security, and service status.

- Establishment of a scalable infrastructure foundation capable of supporting Northwind's anticipated future growth and future Statements of Work.

### 4.2 Out of Scope

The following activities are outside the scope of this engagement unless formally agreed through change control or included within a future Statement of Work:

- Replacement or refresh of end-user computing hardware, including desktop and laptop devices.

- Replacement, redevelopment, or major modification of third-party line-of-business applications.

- Development of bespoke business software or custom applications.

- Replacement or migration of Microsoft 365 services unless specifically required to support an approved infrastructure capability.

- Replacement of existing business applications solely for the purpose of infrastructure modernisation.

- Physical office cabling, structured cabling, telecommunications infrastructure, or building infrastructure changes.

- Major redesign or replacement of network infrastructure unless specifically required to deliver an approved business requirement.

- Changes to business processes that are unrelated to the IT infrastructure modernisation programme.

- Migration of data or services not identified as part of the agreed project scope.

- Support for legacy or third-party systems that are not identified during discovery or subsequently agreed through change control.

- Ongoing managed IT support or service desk operations following project handover unless separately agreed.

- Procurement or replacement of hardware, software licences, or third-party services unless explicitly included within an approved Statement of Work.

- Implementation of High Availability capabilities where Northwind does not approve the associated business case, cost, or operational requirements.

- Future infrastructure capabilities identified during the project but not prioritised for the current delivery scope.

## 5. Business Drivers

### 5.1 BD-001 – Improve Operational Efficiency and Management

Northwind Outdoor Ltd. requires an IT environment that can be managed consistently and efficiently as the organisation grows. The current environment relies on a number of manual administrative processes and practices that have developed over time, increasing administrative effort and creating opportunities for inconsistency.

The project will establish a more standardised and centrally managed operating model that improves the efficiency of routine IT administration and provides greater operational visibility. This includes improving processes for user lifecycle management, IT asset management, software and system maintenance, monitoring, documentation, scheduled administrative activities, and the controlled automation of repetitive tasks where practical.

The modernised environment should also provide the IT team with appropriate capabilities to administer, monitor, troubleshoot, and maintain supported services effectively, including where secure remote administration is required.

Expected Benefits:

- Reduced manual administration and administrative overhead.

- Faster and more consistent user onboarding, role changes, and offboarding.

- Improved standardisation of infrastructure and operational processes.

- Improved visibility of infrastructure health, capacity, performance, and operational issues.

- More consistent software and system maintenance processes.

- Improved IT asset visibility and management.

- Greater use of appropriate automation for repetitive administrative activities.

- Improved documentation and operational knowledge.

- Improved efficiency of routine troubleshooting and system administration.

### 5.2 BD-002 – Improve Security, Resilience and Business Continuity

Northwind Outdoor Ltd. relies upon a number of business-critical IT services and information systems to support its day-to-day operations. Protecting business information, controlling access to systems and data, maintaining service availability, and ensuring that critical services can be recovered following an incident are essential to the continued operation of the business.

The project will strengthen security controls, improve infrastructure resilience, and establish more robust backup, recovery, monitoring, logging, and operational procedures. The solution should provide appropriate protection against unauthorised access, data loss, service disruption, and operational failures while providing the IT team with sufficient information and procedures to investigate and respond to incidents.

Northwind has identified a current expectation that critical services should be recoverable within four hours. Specific Recovery Time Objectives (RTOs) and Recovery Point Objectives (RPOs) will be assessed and confirmed for individual business-critical services during the design phase.

The project will also evaluate appropriate availability and resilience options, including High Availability where justified by business requirements, operational considerations, risk, and cost.

Expected Benefits:

- Reduced operational and business continuity risk.

- Improved protection of business and customer information.

- Improved control over user and administrative access.

- Improved detection and investigation of security and operational events.

- Improved backup and recovery capability.

- Greater confidence that business-critical services can be recovered within agreed objectives.

- Improved infrastructure resilience and service availability.

- Reduced impact of infrastructure or service failures.

- Improved ability to investigate, troubleshoot, and recover from operational incidents.

### 5.3 BD-003 – Support Future Growth

Northwind Outdoor Ltd. expects continued organisational growth over the coming years. The infrastructure must therefore provide a scalable foundation capable of supporting additional users, departments, business services, and future operational requirements without requiring significant redesign or introducing disproportionate administrative overhead.

The project will establish consistent infrastructure and operational standards that allow the environment to grow in a controlled manner. Future expansion should be achievable through repeatable processes and established operational practices rather than requiring significant redesign or introducing unnecessary complexity.

The design should also provide sufficient flexibility to support future Statements of Work and additional business capabilities as Northwind's requirements evolve.

Expected Benefits:

- Infrastructure capable of supporting projected organisational growth.

- Efficient introduction of new users, departments, and services.

- Reduced requirement for significant infrastructure redesign as the organisation expands.

- Improved ability to scale operational processes alongside infrastructure.

- Lower long-term administrative and infrastructure costs.

- Greater flexibility to introduce future business capabilities.

- A consistent foundation for future Statements of Work and infrastructure development.

## 6. Current State Assessment

Provide details of your current process for addressing the primary issue your project attempts to solve. Feel free to include diagrams, flowcharts, or other visuals to illustrate the current process

### 6.1 Current Environment

Northwind Outdoor Ltd. currently operates a mixed IT environment supporting approximately 50 employees across its business functions. The environment provides the core infrastructure, business applications, data storage, network connectivity, user access, and collaboration services required to support day-to-day business operations.

The current environment includes a combination of on-premises and cloud-based services, user devices, network infrastructure, business applications, shared data, and supporting IT services. Northwind also makes use of Microsoft 365 services as part of its existing business environment.

Users require access to business services and information both from the office and when working remotely. The existing environment must therefore support secure access to business resources from different working locations while maintaining an appropriate and consistent user experience.

The environment has developed incrementally in response to business requirements over time. As a result, infrastructure services and operational processes are not currently based upon a single standardised management model. A number of administrative and operational activities rely on manual intervention and established working practices.

Northwind's current infrastructure and service inventory is being formalised as part of the project. A baseline asset inventory, including relevant infrastructure, user devices, applications, ownership information, and lifecycle information, is to be provided by Northwind and will be used to inform the subsequent design activities.

The existing environment provides a functional foundation for Northwind's current operations; however, its continued growth and increasing reliance on IT services require a more structured, centrally managed, secure, and scalable infrastructure and operating model.

### 6.2 Current Processes

The following processes represent the current or identified operational practices within Northwind Outdoor Ltd. They provide the baseline from which future-state processes will be designed.

#### User and Access Management

User accounts and access are currently managed through a combination of administrative activities and business processes. The discovery process identified a requirement for clearer ownership between HR and IT for authentication, user lifecycle events, and access management.

The current joiner, mover, and leaver process requires further formalisation to ensure that user access is created, modified, and removed consistently and within appropriate timescales.

#### File Sharing and Data Management

Users currently require access to shared business information and departmental data. Existing file-sharing practices have developed over time and require greater standardisation around folder structures, naming conventions, ownership, and permissions.

The future process should provide users with consistent access to business information while ensuring that access is appropriately restricted according to departmental and role requirements.

#### Software and System Maintenance

Software and system updates are currently performed as part of ongoing IT administration. The existing process requires greater structure and control to reduce the risk associated with deploying untested changes.

Northwind requires an improved process in which updates can be evaluated and, where practical, tested in a controlled environment before being introduced into production.

#### Monitoring and Operational Management

Infrastructure and service health require ongoing monitoring by the IT function. The project has identified two distinct operational needs:

- Operational Monitoring: routine checks of service availability, system errors, backup status, security events, and other operational issues.

- Capacity and Performance Management: periodic analysis of resource utilisation, storage, performance, growth trends, and future capacity requirements.

The future-state process should establish appropriate responsibilities, procedures, reporting, and escalation for both areas.

#### Backup and Recovery

Backup activities are required to protect business-critical information and support recovery following service disruption or data loss. The current process requires greater validation, documentation, and alignment with agreed RTO and RPO requirements.

Recovery procedures should be documented and periodically tested to provide confidence that critical services and information can be restored within agreed objectives.

#### IT Asset Management

Northwind currently requires a more formal approach to tracking and managing IT assets. The future process should establish appropriate asset ownership, lifecycle information, status tracking, and maintenance of the asset inventory.

The initial asset inventory baseline and ownership model remain dependencies for the subsequent design activities.

#### Administrative Operations

A number of routine infrastructure activities currently require manual administration. The future operating model should identify appropriate opportunities to standardise, schedule, or automate repetitive activities where this provides a measurable operational benefit.

Automation should be introduced in a controlled manner and should complement documented operational procedures rather than replace appropriate oversight.

#### Incident Investigation and Recovery

When infrastructure or service issues occur, the IT function is responsible for investigation, troubleshooting, and restoration of service. The project requires improved operational documentation and administrative capabilities to support consistent investigation and recovery.

Technical runbooks and recovery procedures should provide IT personnel with repeatable processes for common operational issues and service recovery scenarios.

#### Change and Migration

Infrastructure changes and migrations must be planned to minimise disruption to Northwind's normal business operations. The implementation approach for individual changes will be determined during the relevant Statement of Work and may include controlled migration, phased deployment, or parallel validation where appropriate.

Changes should be tested before production deployment where practical, with appropriate UAT participation from nominated Northwind subject matter experts.

#### Documentation and Knowledge Transfer

Operational knowledge currently requires greater standardisation and formal documentation. The future process will distinguish between technical documentation intended for the IT team, including SOPs and runbooks, and user-facing documentation intended to support Northwind employees.

Knowledge transfer and operational handover will form part of the relevant delivery activities to ensure that Northwind personnel can effectively operate and support the resulting environment.

### 6.3 Current Challenges

The discovery and requirements-gathering activities identified a number of challenges within Northwind Outdoor Ltd.'s current IT environment and operational processes.

#### Manual and Inconsistent Administration

A number of routine IT activities require manual intervention and have developed through established working practices rather than consistently defined procedures. This increases administrative effort and creates opportunities for inconsistency or human error.

Northwind would benefit from greater standardisation and appropriate automation of repetitive administrative activities.

#### User Lifecycle Management

The responsibilities and processes associated with employee joiners, movers, and leavers require greater definition and consistency. In particular, ownership between HR and IT for user accounts, authentication, and access changes requires clarification.

#### Data and File Management

Existing file-sharing and data organisation practices require greater standardisation. Northwind requires clearer structures for departmental data, ownership, permissions, and naming conventions to improve usability while maintaining appropriate access controls.

#### Software and System Maintenance

The existing approach to software and system updates requires greater control. Northwind identified a need to improve the process for evaluating, testing, and deploying updates in order to reduce the risk of production disruption caused by untested changes.

#### Monitoring and Operational Visibility

Northwind requires improved visibility of infrastructure and service health. Routine operational monitoring needs to be distinguished from longer-term capacity and performance management so that immediate operational issues and future infrastructure requirements can both be identified and addressed.

#### Backup and Recovery Confidence

Northwind requires greater confidence in its ability to recover business-critical services and information following an incident. Backup processes, recovery procedures, validation, and documentation require further development and alignment with agreed service-specific recovery objectives.

#### Asset Management

The current approach to IT asset management requires greater formalisation. Northwind requires an accurate and maintainable view of its IT assets, ownership, lifecycle status, and associated operational information.

#### Security and Access Control

As Northwind's reliance on IT services increases, the organisation requires stronger and more consistently applied controls around access to systems, data, infrastructure, and administrative functions. Improved logging and monitoring are also required to support investigation and accountability.

#### Operational Documentation and Knowledge

Existing operational knowledge requires greater standardisation and formal documentation. Northwind requires appropriate SOPs, technical runbooks, recovery procedures, and user documentation to reduce reliance on individual knowledge and support consistent administration and recovery.

#### Scalability and Future Growth

Northwind expects continued growth in users, services, and infrastructure requirements. The current environment and associated operational processes need to provide a stronger foundation for scaling without introducing disproportionate administrative effort or requiring significant redesign.

#### Change and Migration Risk

Changes to the existing environment must be carefully managed to minimise disruption to business operations. Northwind requires controlled testing, appropriate UAT, and planned migration approaches to reduce the risk associated with infrastructure changes and service transitions.

#### Operational Recovery and Troubleshooting

The IT function requires appropriate capabilities and documented procedures to investigate operational issues, troubleshoot service failures, and restore affected services. Greater consistency in troubleshooting and recovery processes will improve the organisation's ability to respond to incidents and maintain service continuity.

## 7. Proposed Process

### 7.1 Delivery Approach

The project will be delivered through a phased and governed approach designed to ensure that business requirements are understood, prioritised, designed, implemented, tested, and formally accepted before the resulting capabilities are transitioned into operational use.

The delivery approach will follow the principle of requirements before design, design before implementation. The approved Business Requirements Document (BRD) will provide the baseline for subsequent design activities, with technical decisions remaining subject to the requirements and constraints identified during the discovery and design phases.

The anticipated delivery lifecycle is:

Discovery → Business Requirements → Requirements Traceability → High-Level Design → Detailed Design / Statements of Work → Implementation → Testing & UAT → Deployment / Migration → Handover → Operational Review

#### Requirements and Prioritisation

The approved BRD will establish the business requirements and desired capabilities for the project. Requirements will be recorded within a Requirements Traceability Matrix (RTM) to maintain traceability throughout design, implementation, testing, and acceptance.

Requirements will be prioritised using an agreed MoSCoW approach where appropriate to support decision-making where budget, resource, technical, or delivery constraints require prioritisation.

#### Design

Following approval of the BRD, Redstone Consulting will develop the High-Level Design (HLD). The HLD will evaluate appropriate solution options and document the proposed future-state architecture, key design decisions, dependencies, risks, and implementation considerations.

High Availability will remain a design-phase decision point. Options will be evaluated against business requirements, resilience objectives, operational implications, risks, and cost before Northwind determines whether and where High Availability should be implemented.

Detailed technical design and implementation planning will subsequently be developed through appropriate Statements of Work (SoWs) and supporting documentation.

#### Implementation and Testing

Implementation will be undertaken through controlled delivery activities defined within the relevant SoW. Where appropriate, changes will first be validated through controlled or non-production testing before being introduced into the production environment.

Testing will include technical validation against agreed requirements, with User Acceptance Testing (UAT) undertaken by nominated Northwind subject matter experts where appropriate.

Implementation and migration activities will be planned to minimise disruption to normal business operations. The appropriate migration approach will be determined for each delivery activity based on the nature and risk of the change.

#### Deployment and Handover

Following successful testing and acceptance, agreed capabilities will be deployed into the production environment and transitioned to Northwind's operational team.

Operational handover will include appropriate technical documentation, Standard Operating Procedures (SOPs), technical runbooks, recovery procedures, user documentation where required, and knowledge transfer activities.

The project will seek to ensure that Northwind personnel have sufficient information and capability to operate, maintain, troubleshoot, and recover the resulting environment following project completion.

### Proposed project lifecycle

The project will be delivered through the following lifecycle:

#### Phase 1 – Discovery

Understand Northwind Outdoor Ltd.'s business objectives, existing environment, operational processes, challenges, stakeholders, constraints, and future requirements.

Key outputs:

- Discovery findings

- Stakeholder identification

- Current-state assessment

- Initial requirements

- Initial risks, assumptions, and constraints

#### Phase 2 – Business Requirements

Translate discovery findings into a structured Business Requirements Document and establish the agreed business scope and requirements baseline.

Key outputs:

- Business Requirements Document

- Functional requirements

- Non-functional requirements

- Business drivers

- Scope

- Assumptions and constraints

- Initial risks

- Success criteria

#### Phase 3 – Requirements Traceability and Prioritisation

Establish traceability between approved business requirements and subsequent design, implementation, testing, and acceptance activities.

Requirements will be prioritised using MoSCoW where required to support delivery decisions.

Key outputs:

- Requirements Traceability Matrix

- Requirement priorities

- Requirement acceptance criteria

- Identified dependencies

#### Phase 4 – High-Level Design

Develop and evaluate solution options capable of satisfying the approved business requirements.

This phase will establish the proposed future-state architecture without committing to detailed implementation until the design has been reviewed and approved.

Key outputs:

- High-Level Design

- Architecture overview

- Solution options and recommendations

- Key design decisions

- Risk and dependency assessment

- Availability and resilience assessment

- Implementation considerations

#### Phase 5 – Detailed Design and Statements of Work

Translate the approved HLD into detailed technical designs and defined delivery activities.

Each Statement of Work will define the scope, technical activities, dependencies, implementation approach, testing requirements, documentation deliverables, acceptance criteria, and handover requirements for the relevant delivery increment.

Key outputs:

- Detailed technical designs

- Statements of Work

- Implementation plans

- Test plans

- Migration plans where required

- Operational documentation requirements

#### Phase 6 – Implementation

Implement the approved solution in accordance with the relevant SoW and agreed change controls.

Where appropriate, implementation will be performed incrementally and validated in controlled environments before production deployment.

Key outputs:

- Implemented infrastructure and services

- Configuration records

- Implementation records

- Updated documentation

#### Phase 7 – Testing and User Acceptance

Validate that the implemented solution satisfies the approved requirements and operates as intended.

Testing will include technical validation and, where appropriate, UAT performed by nominated Northwind subject matter experts.

Key outputs:

- Test results

- UAT results

- Defect and issue records

- Requirement acceptance evidence

#### Phase 8 – Deployment and Handover

Deploy accepted capabilities into production and transition operational responsibility to Northwind.

Key outputs:

- Production deployment

- Operational handover

- SOPs

- Technical runbooks

- Recovery procedures

- User documentation where required

- Knowledge transfer

#### Phase 9 – Operational Review

Review the delivered capability following implementation to confirm that operational objectives have been achieved and identify any outstanding issues, improvements, or future requirements.

Key outputs:

- Operational review

- Outstanding issues/actions

- Lessons learned

- Recommendations for future work

### 7.3 Governance

The project will be governed through defined approval points, documented decisions, controlled change management, and formal acceptance of project deliverables.

Governance Principles

- Business requirements will be agreed and baselined before detailed solution design.

- Technical design decisions will be traceable to approved business requirements.

- Changes to the approved baseline will be managed through formal change control.

- Material risks, assumptions, dependencies, and decisions will be documented and reviewed throughout the project.

- Design approval will be obtained before implementation activities commence.

- Implementation activities will be performed in accordance with approved Statements of Work and applicable change controls.

- Testing and UAT results will be documented before production acceptance.

- Operational documentation and knowledge transfer will form part of the handover process.

- Northwind will retain approval authority over business requirements, major design decisions, scope changes, and final acceptance.

Key Governance Gates

| Gate | Approval / Outcome |
| --- | --- |
| BRD Approval | Northwind approves the business requirements baseline |
| HLD Approval | Northwind approves the proposed high-level solution direction |
| SoW Approval | Scope, implementation activities, testing, deliverables, and acceptance criteria agreed |
| Implementation Approval | Required change and implementation approvals obtained |
| UAT Acceptance | Northwind confirms that agreed business requirements have been satisfied |
| Production Acceptance | Delivered capability accepted for operational use |
| Operational Handover | Documentation, knowledge transfer, and operational ownership transferred |
| Operational Review | Post-implementation performance and outstanding actions reviewed |

Change Control

Changes to the approved BRD baseline, scope, requirements, implementation approach, or acceptance criteria will be documented and assessed for their impact on cost, schedule, risk, dependencies, and technical design.

Material changes will require appropriate Northwind approval before implementation.

Roles and Responsibilities

Northwind Outdoor Ltd.

- Provide business requirements and priorities.

- Provide required current-state information and asset information.

- Nominate appropriate subject matter experts for UAT.

- Review and approve project deliverables.

- Approve material design and scope decisions.

- Provide access and information required for implementation.

- Participate in acceptance and operational handover.

Redstone Consulting

- Facilitate requirements gathering and analysis.

- Maintain project documentation and traceability.

- Develop and present proposed designs.

- Identify risks, assumptions, dependencies, and design decisions.

- Develop implementation and testing plans.

- Support implementation and validation activities.

- Produce agreed technical and operational documentation.

- Support knowledge transfer and operational handover.

## 8. Functional Requirements

Detail the project’s functional requirements by enumerating the ways in which the current process addresses the issue and by describing the functional requirements necessary to the project’s success.

| BR ID | Title | Description | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BR-001 | Business Service Continuity | The proposed solution shall maintain existing business-critical services throughout implementation and provide capabilities that improve security, resilience, operational efficiency and scalability. | Must | Operations Director | BD-002 | Existing business-critical services remain available following implementation. | Foundation requirement. |
| BR-002 | Centralised User Identity Management | The organisation requires centrally managed capabilities for creating, modifying and removing user accounts and associated access. | Must | IT Manager | BD-001 | User accounts can be managed through a controlled central process. | Foundation capability. |
| BR-003 | User Lifecycle Management | The organisation shall have a documented and controlled process for managing employee joiners, movers and leavers, with clearly defined responsibilities between HR and IT. | Must | HR Manager | BD-001 | Joiner, mover and leaver activities follow an agreed and documented process. | Builds on existing provisioning requirement and Workshop 2 decision. |
| BR-004 | User Provisioning Automation | The solution should reduce manual administration by automating appropriate user onboarding, role changes and offboarding activities where practical. | Must | HR Manager | BD-001 | Agreed user lifecycle activities can be completed through defined automated workflows where appropriate. | Automation approach to be determined during design. |
| BR-005 | Role-Based Access Control | User access shall be assigned according to business role and departmental responsibilities. | Must | IT Manager | BD-002 | Users can access only resources authorised for their role. | Supports least privilege. |
| BR-006 | Secure File Services | The organisation requires secure, centrally managed file storage for departmental and shared business information. | Must | Operations Manager | BD-001 | Departments can securely access authorised shared files. | Business-critical capability. |
| BR-007 | Structured Data Organisation | The solution shall support consistent organisation of business information, including standard folder structures, naming conventions and governance processes. | Should | Operations Manager | BD-001 | Business data follows agreed organisational standards. | Detailed implementation defined during design. |
| BR-008 | Departmental Data Segregation | Departmental information shall be logically separated to prevent unauthorised access. | Must | Finance Manager | BD-002 | Users cannot access data outside their authorised departments. | Supports confidentiality. |
| BR-009 | Secure Data Access | Access to business data shall be authenticated, authorised and auditable. | Must | IT Manager | BD-002 | Only authorised users can access sensitive business data and access can be appropriately audited. | Security requirement. |
| BR-010 | Centralised Logging | The solution shall provide centralised collection and retention of relevant system, operational and security logs. | Must | IT Manager | BD-002 | Required logs are centrally available for investigation and auditing and remain available following system events or restarts. | Persistent logging requirement strengthened following customer feedback. |
| BR-011 | Operational Monitoring and Alerting | The organisation requires proactive monitoring of infrastructure and service health, errors, backup status, security events and other operational risks. | Must | IT Manager | BD-002 | Defined critical operational events generate appropriate alerts or notifications. | Focused on routine operational monitoring. |
| BR-012 | Threat Detection | The solution shall provide mechanisms to identify potential security threats, suspicious activity and indicators of compromise. | Should | IT Manager | BD-002 | Relevant security events can be detected and investigated. | Implementation technology to be determined. |
| BR-013 | Business Continuity Backups | Business-critical systems and data shall be backed up automatically according to agreed business requirements. | Must | IT Manager | BD-002 | Agreed backups complete successfully without requiring routine manual intervention. | Business continuity. |
| BR-014 | Backup Validation and Recovery Testing | The organisation requires routine validation of backup integrity through scheduled restoration and recovery testing. | Should | IT Manager | BD-002 | Successful restore and recovery tests are completed and documented at agreed intervals. | Supports disaster recovery objectives. |
| BR-015 | Service Recovery | The organisation requires documented and repeatable capabilities for recovering business-critical systems and services following service, configuration or system failure. | Must | IT Manager | BD-002 | Agreed recovery procedures successfully restore affected services within defined recovery objectives. | Detailed RTO/RPO to be confirmed during design. |
| BR-016 | Application Resilience | Business-critical applications shall minimise single points of failure and support improved service resilience where justified by business requirements. | Must | Operations Director | BD-002 | Agreed critical services meet defined resilience requirements and expected failure scenarios are addressed. | High Availability remains a design decision. |
| BR-017 | Remote Administration | The IT team shall be able to securely administer infrastructure remotely. | Must | IT Manager | BD-001 | Authorised administrators can securely perform required administrative activities remotely. | Supports operational flexibility. |
| BR-018 | Secure Remote Access | Authorised users shall have secure remote access to business services where required. | Must | Operations Director | BD-002 | Approved users can securely access authorised business resources remotely. | VPN and related technologies evaluated during design. |
| BR-019 | Network Security | The solution shall improve protection of the corporate network through appropriate security controls governing access to internal and external resources. | Must | IT Manager | BD-002 | Network access complies with approved security policies. | Technology to be determined. |
| BR-020 | Network Segmentation | The infrastructure shall support logical separation of business systems and services to improve security and operational resilience. | Should | IT Manager | BD-002 | Business services are appropriately segregated according to agreed operational requirements. | Detailed design required. |
| BR-021 | Integration with Existing Business Services | The proposed solution shall integrate with existing business systems and cloud services where required to support business operations and migration activities. | Must | IT Manager | BD-001 | Existing business applications and required services continue to operate successfully following implementation. | Avoids committing to specific technologies. |
| BR-022 | Business Application Hosting | The infrastructure shall provide a reliable platform for hosting business-critical applications and supporting services. | Must | Operations Director | BD-003 | Business applications operate reliably within agreed service levels. | Future expansion supported. |
| BR-023 | Infrastructure Scalability | The infrastructure shall support future organisational growth without significant redesign. | Should | IT Manager | BD-003 | New users, departments and services can be introduced efficiently. | Five-year growth objective. |
| BR-024 | Infrastructure Standardisation | The organisation requires standardised infrastructure, configuration and operational practices to improve consistency and supportability. | Must | IT Manager | BD-001 | Agreed infrastructure and operational standards are documented and implemented. | Supports operational maturity. |
| BR-025 | Operational Documentation | The project shall provide and maintain appropriate technical and operational documentation, including SOPs, technical runbooks, recovery procedures and relevant user documentation. | Must | IT Manager | BD-001 | Required documentation is complete, accurate and available at operational handover. | Distinguishes IT runbooks/SOPs from user documentation. |
| BR-026 | Reporting and Visibility | The solution shall provide appropriate operational, security, capacity and performance reporting to support IT operations and business decision making. | Should | Operations Director | BD-001 | Required reports are available to authorised stakeholders at agreed intervals. | Reporting requirements to be confirmed during design. |
| BR-027 | Administrative Approval Workflows | The solution shall support business approval processes where required for administrative or operational activities. | Could | Operations Director | BD-001 | Agreed approval workflows are implemented for identified business processes. | Requires further requirements gathering. |
| BR-028 | Print Services | The proposed solution shall continue to support business printing services where required. | Should | Operations Manager | BD-001 | Business printing remains available following implementation. | Existing functionality retained. |
| BR-029 | IT Asset Management | Northwind shall maintain a formal and accurate process for recording, managing and reviewing IT assets, including ownership, lifecycle status and relevant operational information. | Must | IT Manager | BD-001 | An agreed asset inventory and ownership model is maintained and available to authorised stakeholders. | Introduced following Workshop 2. Initial asset baseline remains an outstanding dependency. |
| BR-030 | Software and System Update Management | The organisation shall have a controlled process for evaluating, testing, approving and deploying software and system updates. | Must | IT Manager | BD-001 | Agreed updates are evaluated and, where appropriate, validated in a controlled environment before production deployment. | Builds on Workshop 2 CR-006 and customer follow-up. |
| BR-031 | Software and Package Lifecycle Management | The solution shall support controlled installation, updating and removal of supported system software and packages. | Should | IT Manager | BD-001 | Supported software can be installed, updated and removed through a documented and controlled process. | Business capability; implementation technology to be determined. |
| BR-032 | Administrative Automation | The organisation shall identify and implement appropriate opportunities to automate repetitive infrastructure administration activities where this provides operational benefit. | Should | IT Manager | BD-001 | Agreed repetitive administrative activities are standardised or automated where practical. | Customer-requested capability; avoid prescribing automation technology. |
| BR-033 | Scheduled Administrative Activities | The solution shall support the controlled scheduling of routine administrative, maintenance and operational activities where appropriate. | Should | IT Manager | BD-001 | Agreed recurring activities can be executed according to defined schedules and documented procedures. | Supports operational consistency. |
| BR-034 | Capacity and Performance Management | The organisation requires periodic assessment of infrastructure capacity, resource utilisation, performance and growth trends to support operational planning and future requirements. | Should | Operations Director | BD-003 | Capacity and performance information is collected and reviewed at agreed intervals, with identified issues recorded and addressed appropriately. | Separates management reporting from day-to-day monitoring. |
| BR-035 | System Time Consistency | The infrastructure shall maintain consistent and reliable system time across supported systems and services to support authentication, logging, auditing and troubleshooting. | Must | IT Manager | BD-002 | Supported systems maintain time within agreed tolerance and deviations can be identified and addressed. | Customer-requested capability; technical implementation deferred to design. |
| BR-036 | Host Security Enforcement | Supported systems shall provide appropriate host-level security controls to restrict unauthorised access to system resources, services and data. | Must | IT Manager | BD-002 | Unauthorised access to protected system resources is prevented and agreed security controls are demonstrably enforced. | Business requirement deliberately technology-neutral. |
| BR-037 | Network Resource Access | The solution shall provide reliable and appropriately controlled access to authorised network-based resources with minimal unnecessary manual administration. | Should | IT Manager | BD-001 | Authorised users and services can access required network resources according to defined access controls. | Detailed access and mounting mechanisms to be determined during design. |
| BR-038 | Incident Investigation and Troubleshooting | The IT team shall have documented processes and appropriate administrative capabilities to investigate, troubleshoot and resolve infrastructure and service issues. | Must | IT Manager | BD-002 | Defined operational issues can be investigated using appropriate information, procedures and administrative capabilities, with recovery actions documented where required. | Supports operational recovery and knowledge transfer. |

## 9. Non-Functional Requirements

Detail all non-functional requirements (NFRs) of the project, including such things as features, system behavior, and project characteristics that relate to user experience.

| NFR ID | Title | Description | Priority | Business Owner | Linked BD | Acceptance Criteria | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-001 | Availability | Business-critical services shall provide an appropriate level of availability aligned with agreed business requirements and service criticality. | Must | Operations Director | BD-002 | Agreed critical services meet defined availability targets. | HA remains a design decision. |
| NFR-002 | Reliability | The solution shall operate reliably under normal expected operating conditions and minimise avoidable service interruptions. | Must | Operations Director | BD-002 | Services operate consistently during agreed operational testing. | Supports resilience. |
| NFR-003 | Performance | Infrastructure and services shall provide sufficient performance to support current business operations and anticipated growth. | Must | Operations Director | BD-003 | Agreed performance criteria are met under representative workloads. | Links to capacity management. |
| NFR-004 | Scalability | The solution shall support anticipated growth in users, data, services and infrastructure without requiring disproportionate redesign or administrative effort. | Should | IT Manager | BD-003 | Additional users, services and capacity can be introduced using defined processes. | Five-year growth considerations. |
| NFR-005 | Security | The solution shall implement appropriate security controls to protect systems, services and business information from unauthorised access, misuse and compromise. | Must | IT Manager | BD-002 | Agreed security controls are implemented and validated. | Technology-neutral. |
| NFR-006 | Auditability | Relevant administrative, operational and security activities shall be sufficiently recorded to support investigation, troubleshooting and accountability. | Must | IT Manager | BD-002 | Required events can be reviewed using retained records and logs. | Complements BR-010. |
| NFR-007 | Data Protection | Business information shall be protected against unauthorised access, accidental loss, corruption and inappropriate modification. | Must | Finance Manager | BD-002 | Appropriate access, protection and recovery controls are demonstrated. | Complements BR-008/009. |
| NFR-008 | Maintainability | Infrastructure and services shall be designed and implemented so that routine administration, maintenance, updates and troubleshooting can be performed efficiently and consistently. | Must | IT Manager | BD-001 | Routine maintenance activities can be performed using documented procedures without unnecessary complexity. | Strengthened following Workshop 2. |
| NFR-009 | Recoverability | Business-critical services shall be capable of recovery within agreed service-specific recovery objectives following an incident or failure. | Must | IT Manager | BD-002 | Recovery testing demonstrates that agreed RTO/RPO objectives can be achieved. | Northwind's current expectation is 4 hours; service-specific objectives to be confirmed during design. |
| NFR-010 | Supportability | The solution shall be supported by appropriate documentation, operational procedures, troubleshooting information and knowledge transfer. | Must | IT Manager | BD-001 | Required SOPs, runbooks, recovery procedures and knowledge transfer are completed before operational handover. | Stronger link to Workshop 2 CR-004. |
| NFR-011 | Administrative Simplicity | The solution should minimise unnecessary manual administration and support standardised and repeatable operational processes. | Should | IT Manager | BD-001 | Identified repetitive activities are standardised or automated where practical. | Supports BR-032/033. |
| NFR-012 | Compatibility | The solution shall remain compatible with required existing business applications, services, user workflows and supporting infrastructure. | Must | IT Manager | BD-001 | Existing agreed business services continue to operate following implementation. | Migration consideration. |
| NFR-013 | Compliance | The solution shall support Northwind's applicable legal, regulatory, contractual and internal policy obligations. | Must | Operations Director | BD-002 | Relevant obligations are identified and addressed in the design. | No specific regulation assumed. |
| NFR-014 | Monitoring and Observability | The solution shall provide sufficient visibility into service health, system behaviour, capacity, performance and relevant security events to support effective operational management. | Must | IT Manager | BD-002 | IT personnel can obtain the information required to identify and investigate agreed operational conditions. | Strengthened to reflect Workshop 2 distinction between monitoring and capacity management. |
| NFR-015 | Extensibility | The solution shall provide a foundation that can accommodate future services, capabilities and Statements of Work without requiring fundamental redesign. | Should | IT Manager | BD-003 | Future agreed capabilities can be introduced using the established architecture and operational model. | Supports long-term roadmap. |
| NFR-016 | Operational Consistency | Infrastructure configuration and operational activities shall follow documented and repeatable standards to reduce variation and human error. | Must | IT Manager | BD-001 | Agreed standards are documented and consistently applied across supported systems. | New v1.0 NFR. |
| NFR-017 | Recoverable Operations | The solution shall support safe restoration of services following operational errors, configuration changes, software failures or infrastructure incidents. | Must | IT Manager | BD-002 | Defined recovery procedures can restore affected services to an agreed operational state. | Distinguishes operational recovery from backup itself. |
| NFR-018 | Time Consistency | Supported infrastructure shall maintain sufficiently consistent system time to support authentication, logging, auditing, monitoring and troubleshooting. | Must | IT Manager | BD-002 | Systems maintain time within an agreed tolerance and time deviations can be detected. | Added following Sarah's email. |

## Key Stakeholders

The following stakeholders have been identified as having an interest in, or responsibility for, the project. Additional stakeholders may be identified as the project progresses.

| Stakeholder | Role | Project Responsibility / Interest |
| --- | --- | --- |
| Northwind Executive Leadership | Executive Sponsor / Business Leadership | Provides strategic direction, approves major business decisions, scope and investment, and provides executive sponsorship. |
| Operations Director | Business Owner | Provides operational requirements, priorities and acceptance of business-critical capabilities. |
| IT Manager | Technical Owner | Provides technical requirements, current-state information, operational knowledge, technical decisions, and ownership of the resulting infrastructure. |
| HR Manager | Business Process Owner | Provides requirements relating to employee lifecycle management, user onboarding, role changes and offboarding, and works with IT to define appropriate ownership. |
| Finance Manager | Business Stakeholder | Provides requirements relating to financial information, data protection, access control and business continuity. |
| Northwind IT Team | Operational Stakeholders | Participate in requirements gathering, testing, implementation, knowledge transfer, operational acceptance and ongoing administration. |
| Nominated Northwind Subject Matter Experts | UAT Stakeholders | Participate in User Acceptance Testing and confirm that delivered capabilities meet agreed business requirements. |
| Northwind Employees | End Users | Provide user requirements and feedback and participate in user acceptance activities where appropriate. |
| Redstone Consulting | Delivery Partner | Leads requirements analysis, solution design, project documentation, implementation support, testing, knowledge transfer and project governance. |
| Third-Party Service Providers | External Stakeholders | May be required to support existing applications, cloud services, infrastructure, connectivity or other dependencies where relevant to the project. |

Stakeholder responsibilities and involvement may be refined as the project progresses into detailed design and implementation.

## Assumptions

The following assumptions have been made for the purposes of requirements definition and subsequent solution design. Where an assumption is subsequently found to be incorrect, its impact will be assessed through the project's change control process.

| ID | Assumption |
| --- | --- |
| A-001 | Northwind will provide accurate and sufficiently complete information about its existing IT environment to support detailed design activities. |
| A-002 | Northwind will provide an initial IT asset inventory baseline, including relevant infrastructure, user devices, applications, ownership information and lifecycle information, where available. |
| A-003 | Northwind will define or confirm appropriate ownership of IT assets and associated operational responsibilities. |
| A-004 | Northwind will provide nominated subject matter experts to participate in User Acceptance Testing and requirements validation. |
| A-005 | Northwind personnel will be available to participate in workshops, design reviews, testing, acceptance and knowledge-transfer activities within agreed project timescales. |
| A-006 | Existing business applications and services identified as required will remain supported and available for integration with the proposed solution. |
| A-007 | Required access to existing infrastructure, systems, documentation and third-party services will be provided to Redstone Consulting where necessary to perform agreed project activities. |
| A-008 | Northwind will provide timely decisions and approvals at agreed project governance gates. |
| A-009 | Northwind's stated recovery expectation of four hours represents an initial business objective. Service-specific RTO and RPO requirements will be confirmed during the design phase. |
| A-010 | The proposed solution will be designed around Northwind's current and anticipated business requirements, with future requirements outside the approved scope managed through subsequent Statements of Work or change control. |
| A-011 | Appropriate budget and resources will be made available for approved project activities and agreed solution components. |
| A-012 | Changes to existing infrastructure and services can be planned and implemented during agreed maintenance or implementation windows. |
| A-013 | Where controlled testing or sandbox environments are required, appropriate resources and access will be made available to support validation activities. |
| A-014 | Northwind will provide relevant organisational policies, security requirements and compliance obligations required to inform the solution design. |

## Constraints

The following constraints have been identified and may influence the design, implementation, cost, schedule, or scope of the project.

| ID | Constraint |
| --- | --- |
| C-001 | The existing IT environment must continue to support normal business operations throughout the project, limiting the extent and timing of disruptive changes. |
| C-002 | Implementation and migration activities must minimise disruption to Northwind employees and business-critical services. |
| C-003 | Available project budget may limit the number or complexity of capabilities that can be implemented within the initial delivery scope. |
| C-004 | Where budget, resource, technical or schedule constraints require prioritisation, requirements may be prioritised using the agreed MoSCoW approach. |
| C-005 | Existing business applications, services and infrastructure may impose technical or integration constraints on the proposed solution. |
| C-006 | The availability of Northwind personnel and subject matter experts may constrain the timing of requirements validation, testing, UAT and acceptance activities. |
| C-007 | The availability and completeness of existing infrastructure documentation and asset information may constrain the accuracy of initial design activities until the required baseline information is provided. |
| C-008 | The solution must operate within Northwind's existing operational capabilities and available IT resources unless additional resources are explicitly approved. |
| C-009 | High Availability or other advanced resilience capabilities may be constrained by cost, operational complexity and available resources and will therefore remain subject to design evaluation and Northwind approval. |
| C-010 | Changes to production systems may require agreed maintenance windows and formal change approval before implementation. |
| C-011 | Third-party services and dependencies may impose constraints on integration, availability, supportability or implementation timelines. |
| C-012 | The project will not prescribe specific technologies until the design phase has evaluated appropriate options against the approved business requirements, constraints, risks and operational considerations. |

## Risks

The following risks have been identified during the discovery and requirements-gathering activities. Risks will be reviewed throughout the project and may be added, amended, or closed as the project progresses.

| ID | Risk | Impact | Likelihood | Mitigation / Response | Owner |
| --- | --- | --- | --- | --- | --- |
| R-001 | Incomplete or inaccurate information about the existing IT environment may result in inappropriate design decisions. | High | Medium | Obtain and validate the Northwind asset and infrastructure baseline before detailed design. Record identified information gaps and assumptions. | IT Manager |
| R-002 | Implementation activities may disrupt business-critical services or employee productivity. | High | Medium | Use controlled implementation plans, testing, maintenance windows, migration planning and appropriate rollback procedures. | Redstone / IT Manager |
| R-003 | Insufficient availability of Northwind personnel may delay requirements validation, UAT, approvals or implementation. | Medium | Medium | Identify nominated stakeholders and SMEs early and agree availability as part of project planning. | Operations Director |
| R-004 | Budget constraints may prevent all identified requirements from being delivered within the initial scope. | High | Medium | Apply MoSCoW prioritisation and evaluate solution options and costs during design. | Executive Sponsor |
| R-005 | Existing applications or infrastructure may introduce compatibility or integration limitations. | High | Medium | Assess dependencies during HLD and detailed design and validate integration requirements before implementation. | IT Manager |
| R-006 | Recovery objectives may not be achievable with the existing or proposed architecture without additional investment. | High | Medium | Confirm service-specific RTO/RPO requirements and evaluate appropriate backup, recovery and resilience options during design. | IT Manager |
| R-007 | Introduction of High Availability or other resilience capabilities may introduce disproportionate cost or operational complexity. | Medium | Medium | Evaluate resilience options against business criticality, risk, cost and operational capability before making a recommendation. | Operations Director |
| R-008 | Changes may be implemented without sufficient testing, increasing the risk of service failure. | High | Medium | Establish controlled testing and, where practical, sandbox validation before production deployment. | IT Manager |
| R-009 | Insufficient operational documentation or knowledge transfer may result in Northwind being unable to effectively operate or recover the resulting environment. | High | Low | Include SOPs, technical runbooks, recovery procedures and knowledge transfer within delivery and handover activities. | Redstone / IT Manager |
| R-010 | Increased infrastructure complexity may create additional administrative overhead if solutions are not appropriately standardised. | Medium | Medium | Evaluate maintainability and operational impact as part of design decisions and favour appropriate standardisation. | IT Manager |
| R-011 | Future organisational growth may exceed the capacity of the initial solution. | Medium | Low | Incorporate current and anticipated growth into capacity and scalability decisions and establish ongoing capacity management. | Operations Director |
| R-012 | Security weaknesses may remain undetected if monitoring, logging and operational processes are insufficient. | High | Medium | Implement appropriate security monitoring, centralised logging, access controls and operational review processes. | IT Manager |

## Success Criteria

The project will be considered successful when the following outcomes have been achieved and formally accepted by Northwind Outdoor Ltd.

| ID | Success Criterion | Measurement / Evidence |
| --- | --- | --- |
| SC-001 | The approved business requirements have been translated into an agreed future-state solution design. | Approved HLD and supporting design documentation demonstrate traceability to the approved requirements. |
| SC-002 | Business-critical services remain operational throughout implementation or are restored within agreed recovery objectives where planned disruption is unavoidable. | Implementation records, test evidence and service acceptance records. |
| SC-003 | User administration and lifecycle processes are more consistent and efficient than the current state. | Documented joiner, mover and leaver processes, with appropriate automation implemented where agreed. |
| SC-004 | Business data is organised and protected according to agreed departmental and role-based access requirements. | Access-control testing and UAT demonstrate that authorised users can access required information and unauthorised access is prevented. |
| SC-005 | Backup and recovery capabilities provide confidence that business-critical services and information can be recovered within agreed service-specific RTO/RPO objectives. | Successful backup validation and documented recovery test results. |
| SC-006 | Northwind has improved visibility of infrastructure health, operational events, capacity and performance. | Monitoring, logging and reporting capabilities are operational and validated. |
| SC-007 | The solution provides an appropriate security baseline for systems, users, data and administrative access. | Security controls are implemented, documented and validated against agreed requirements. |
| SC-008 | Infrastructure and operational processes are sufficiently standardised to support consistent administration and troubleshooting. | Approved standards, SOPs, runbooks and operational procedures are available and in use. |
| SC-009 | Northwind has an accurate and maintainable IT asset inventory and defined asset ownership model. | Approved asset inventory and ownership model are available to authorised stakeholders. |
| SC-010 | Software and system maintenance can be performed through a controlled process that includes appropriate testing before production deployment. | Documented update process and evidence of controlled testing. |
| SC-011 | The resulting infrastructure can support Northwind's anticipated growth without disproportionate redesign or administrative effort. | Capacity and scalability assessment demonstrates alignment with current and anticipated requirements. |
| SC-012 | Northwind personnel have sufficient knowledge and documentation to operate, maintain, troubleshoot and recover the resulting environment. | Completed knowledge-transfer activities, SOPs, runbooks, recovery procedures and operational handover records. |
| SC-013 | The delivered solution satisfies the approved functional and non-functional requirements. | Requirements Traceability Matrix demonstrates requirement coverage and associated test or acceptance evidence. |
| SC-014 | Northwind formally accepts the delivered capabilities and transitions them into operational ownership. | Documented acceptance and operational handover approval. |

## Approval

This Business Requirements Document represents the agreed business requirements and scope for the Northwind Outdoor Ltd. infrastructure modernisation project.

Approval of this document confirms that Northwind Outdoor Ltd. has reviewed and accepted the documented.

Following approval, the BRD will become the baseline for the subsequent design phase.

Any changes to the approved requirements or scope will be managed through the project's agreed change-control process.

### Approval Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor |  |  |  |
| Operations Director |  |  |  |
| IT Manager |  |  |  |
| Redstone Project Manager |  |  |  |
| Lead Consultant |  |  |  |

### Baseline

Document: Northwind Outdoor Ltd. – Business Requirements Document
Version: 1.0
Status: Pending Approval
Baseline Date: Upon formal approval

Once approved, the BRD v1.0 will provide the baseline against which the High-Level Design, subsequent Statements of Work, implementation activities, testing, acceptance and future change requests will be assessed.

## Appendix 1 – Glossary

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document |
| BR | Business Requirement |
| BD | Business Driver |
| RTM | Requirements Traceability Matrix |
| SoW | Statement of Work |
| HLD | High-Level Design |
| LLD | Low-Level Design |
| SME | Subject Matter Expert |
| MoSCoW | Prioritisation method (Must, Should, Could, Won't) |

## Appendix 2 - Priority Table

| Value | Rating | Description |
| --- | --- | --- |
| 1 | Critical | The requirement is critical to the project’s success. Without fulfilling this requirement, the project is not possible. |
| 2 | High | The requirement is high priority re the project’s success, but the project could still be implemented in a minimum viable product (MVP) scenario. |
| 3 | Medium | The requirement is important to the project’s success, as it provides value, but the project could still be implemented in an MVP scenario. |
| 4 | Low | The requirement is low priority (i.e., it would be nice to have), but the project’s success is not dependent upon it. |
| 5 | Future | The requirement is outside of the project’s scope and is included as a possible component of a prospective release and/or feature. |